BUSINESS REQUIREMENTS DOCUMENT
FOR RECRUITMENT/ATS

| CSP Initiatives: | [Enter CSP initiative, e.g., Digitalization] |
| --- | --- |
| Prepared by: | [Enter preparing unit / department] |
| Date submitted: | [DD Month YYYY] |
| Requestor Directorate: | [Select one from the approved LoV] |
| Requestor Sub-Dir: | [Enter requestor sub-directorate] |
| Impacted Stakeholder: | - CEO Office; - Marketing. - Sales; - P&T. - Finance & Risk; - Network. - IT; - HCM. |
| Last Edit Date: | [DD Month YYYY] by [Name / Unit] |

Approved List of Values (LoV)

Requestor Directorate and Impacted Stakeholder options: CEO Office; Marketing; Sales; Planning & Transformation (P&T); Finance & Risk Management; Network; Information Technology (IT); Human Capital Management (HCM).

# APPROVAL SHEET

BUSINESS REQUIREMENTS DOCUMENT (BRD)

RECRUITMENT/ATS

[City], July 30, 2026

Prepared by,

Business Analyst

[Business Analyst Name]

| Acknowledged by, Recruitment Process Owner / Talent Acquisition Lead (________________________) Date: | Acknowledged by, Implementation Lead (________________________) Date: |
| --- | --- |

Approved by,

Head of Human Resources / People

(________________________)

Date:

# FOREWORD

This Business Requirements Document was prepared to define the business requirements for a proposed Recruitment / Applicant Tracking System. The initiative addresses the current fragmentation of candidate applications, limited recruiter capacity for high-volume vacancies, inconsistent interview-feedback documentation, manual candidate-status enquiries, and the absence of reliable recruitment-duration information.

In an actual implementation, this BRD would normally be reviewed by the recruitment process owner, recruiters, hiring managers, operational administrators, implementation representatives, risk and security representatives, and business leadership. Because the document operates with approved illustrative planning assumptions, approved assumptions are used where concrete process values are required. Actual company policy, legal, regulatory, security, vendor, budget, integration, and technical-architecture matters remain Pending Confirmation.

This BRD was prepared from limited source information. Values, roles, screening configurations, performance targets, process rules, and rollout arrangements not explicitly confirmed by the source are documented as approved illustrative assumptions and require stakeholder validation before implementation.

[City], July 30, 2026

[Business Analyst Name]

# ABSTRACT

The current recruitment process receives applications through multiple channels, including email inboxes, LinkedIn, the company website form, and employee referrals. Applications are not maintained in one centralized location, which can cause candidate resumes to become buried or overlooked. Some vacancies receive hundreds of applications, while the recruiter has limited capacity to review every application thoroughly. Interview feedback is not consistently documented, candidates frequently contact recruitment staff for application updates, and leadership does not currently have a reliable measurement of how long positions take to fill.

The proposed Recruitment / Applicant Tracking System will centralize supported application intake, generate configurable and recruiter-reviewable shortlist recommendations, capture structured interview feedback, allow candidates to securely view permitted application statuses, and provide time-to-fill and time-to-hire reporting. Automated screening will remain decision support only and will not automatically reject, progress, or hire candidates.

Under approved illustrative planning assumptions, the organization processes 24 vacancies annually, receives an average of 200 applications per vacancy, and requires approximately 640 hours annually for initial resume review. The modeled target is to reduce this effort by at least 50%, equivalent to an annualized reduction of approximately 320 hours. Additional assumption-based targets include an 80% reduction in individual candidate status enquiries, 90% timely interview feedback, 95% application ingestion within five minutes, and complete duration reporting for eligible closed requisitions.

The initiative remains dependent on confirmation of actual integration methods, candidate-data policies, legal and regulatory obligations, security standards, budget, vendor, deployment platform, and technical architecture.

Keywords: recruitment, applicant tracking system, candidate screening, interview feedback, candidate portal, time-to-fill, process automation

# TABLE OF CONTENTS

APPROVAL SHEET	2

FOREWORD	3

ABSTRACT	4

TABLE OF CONTENTS	5

LIST OF TABLES	7

CHAPTER I	8

INTRODUCTION	8

1.1 Overview	8

1.1.1 Background	8

1.1.2 Business and Market Analysis	8

1.1.3 Relevant Historical Data	8

1.2 Business Objective	9

1.3 Purpose of this Business Requirement	9

1.4 Program Type	9

1.5 Business Risk	9

CHAPTER II	10

BENEFIT ANALYSIS	10

2.1 Summary	10

2.2 Assumption and Calculation	10

CHAPTER III	12

SERVICE DESCRIPTION	12

3.1 General Requirement	12

3.2 Product / Service Specification	12

3.3 Business Process	12

3.3.1 Business Process Impact	12

3.3.2 Description	13

3.3.3 Security	13

3.3.4 Organization and Policy	13

3.3.5 Service Delivery Plan	13

3.4 Complain Handling	13

3.5 Reporting	14

3.6 Monitoring	14

3.7 Settlement Plan	14

3.8 Assumptions and Dependencies	14

CHAPTER IV	16

RELEASE PLAN	16

4.1 Target Ready for Service	16

4.2 Commercial Launch	16

4.3 Internal Socialization Plan	16

4.4 Rollout Scenario	16

CHAPTER V	17

RETIREMENT PLAN & SIGNOFF	17

5.1 Product / Service Retirement Plan	17

5.2 Document Signoff	17

# LIST OF TABLES

- Table 1.1 — Relevant Historical Data

- Table 1.2 — Business Risks

- Table 2.1 — Benefit Calculation

- Table 3.1 — General Requirements

- Table 3.2 — Reporting Requirements

- Table 3.3 — Monitoring and Alert Requirements

- Table 3.4 — Assumptions and Dependencies

- Table 5.1 — Document Signoff Matrix

# CHAPTER I

# INTRODUCTION

## 1.1 Overview

The Recruitment / Applicant Tracking System initiative is intended to improve the control, consistency, and measurability of the recruitment process. The current process distributes candidate applications across several channels, relies heavily on manual review and follow-up, and does not consistently capture interview decisions or recruitment-duration data.

The proposed initiative will establish a centralized application repository and a controlled recruitment workflow. It will assist recruiters through configurable resume-matching recommendations while preserving human authority over shortlisting, candidate progression, rejection, and hiring decisions. It will also provide structured feedback capture, candidate-facing status visibility, operational controls, and leadership reporting.

The business justification is based on internal operational conditions rather than approved external market evidence. The proposed system is expected to reduce avoidable administrative effort, improve candidate-record visibility, strengthen process traceability, and create a reliable basis for recruitment-performance measurement.

### 1.1.1 Background

Job applications currently arrive through multiple channels, including email inboxes, LinkedIn, the company website form, and employee referrals. These applications are not maintained in one centralized location. Candidate resumes can therefore become buried or overlooked across the different channels.

The stakeholder believes that some potentially suitable candidates have been lost because their resumes were overlooked. This is a stakeholder-reported concern. The number of affected candidates has not been measured or independently verified.

Some vacancies receive hundreds of applications. The recruiter cannot thoroughly review every application for those high-volume vacancies, creating an operational capacity limitation within the current process.

Interview feedback is not consistently documented. Some hiring managers communicate feedback verbally, and information communicated in this manner may subsequently be forgotten or recorded incompletely.

Candidates frequently contact the recruitment team to ask for updates on their applications. Recruitment staff currently respond to those enquiries individually. Leadership also requests information about how long positions take to fill, but the stakeholder does not currently have a reliable measurement for that duration.

The initiative is therefore being considered to centralize recruitment information, reduce avoidable manual activity, improve documentation, provide controlled candidate self-service, and establish measurable recruitment-performance data.

### 1.1.2 Business and Market Analysis

No approved external market study, competitor analysis, industry benchmark, or vendor evidence was provided for this BRD. The justification is therefore based entirely on the stated internal operational conditions and approved illustrative planningillustrative planning assumptions.

The fragmented application-intake process creates a risk that candidate records may not be visible to the recruiter when needed. A centralized repository is operationally significant because it establishes one controlled source of application information for supported recruitment channels and enables application-intake reconciliation.

High application volumes also create a mismatch between recruitment demand and available manual-review capacity. Resume-matching automation can help reduce initial review effort, but it creates decision-quality, explainability, and fairness considerations. The proposed screening capability is therefore restricted to recruiter-reviewable recommendations. It will not make final rejection, progression, or hiring decisions.

Inconsistent interview-feedback documentation affects recruitment traceability and may delay candidate progression. Structured scorecards, completion reminders, deadlines, and workflow controls are expected to improve the completeness and timeliness of interview records.

Candidate-status self-service is expected to reduce repetitive status-enquiry handling. Recruitment-duration reporting is expected to provide leadership with a consistent basis for assessing time-to-fill and time-to-hire.

Financial benefits cannot be reliably quantified because actual labor costs, project budget, licensing costs, implementation costs, and operational costs have not been confirmed. The primary modeled benefit is therefore expressed as reduced operational effort rather than a guaranteed monetary return.

### 1.1.3 Relevant Historical Data

Table 1.1 — Relevant Historical Data

| Metric / Event | Value / Description | Classification |
| --- | --- | --- |
| Current application channels | Applications arrive through email inboxes, LinkedIn, the company website form, and employee referrals. | Confirmed Fact |
| Centralized application repository | Applications are not currently maintained in one centralized location. | Confirmed Fact |
| Candidate visibility issue | Candidate resumes can become buried or overlooked across distributed channels. | Confirmed Fact |
| Reported candidate impact | The stakeholder believes that some potentially suitable candidates have been missed because resumes were overlooked. The quantity is unverified. | Confirmed Fact |
| High-volume vacancies | Some vacancies receive hundreds of applications. | Confirmed Fact |
| Recruiter review capacity | The recruiter cannot thoroughly review every application for high-volume vacancies. | Confirmed Fact |
| Interview-feedback documentation | Feedback is not consistently documented, and some feedback is communicated verbally. | Confirmed Fact |
| Candidate status enquiries | Candidates frequently request updates, and recruitment staff respond individually. | Confirmed Fact |
| Recruitment-duration reporting | Leadership requests position-closing duration information, but no reliable current measurement is available. | Confirmed Fact |
| Annual vacancy volume | 24 vacancies per year. | Approved Assumption |
| Average and peak application volume | Average of 200 applications per vacancy and a peak of 500 applications for a vacancy. | Approved Assumption |
| Initial manual review time | Average of eight minutes per application. | Approved Assumption |
| Quantitative baseline period | Eight-week pre-pilot measurement period. | Approved Assumption |
| Current enquiry, feedback, and duration baselines | To be measured during the eight-week pre-pilot period. | Pending Confirmation |

The confirmed historical information establishes the existence of fragmented intake, high-volume review pressure, inconsistent feedback documentation, repetitive candidate-status enquiry handling, and insufficient recruitment-duration data.

The numerical vacancy volumes, application volumes, and review-time values are approved assumptions introduced only to support illustrative planning calculations and release planning.

## 1.2 Business Objective

The business objective is to centralize candidate applications and improve the efficiency, traceability, and measurability of recruitment activities while retaining accountable human decision-making.

The proposed initiative is intended to:

- centralize applications received from supported recruitment channels;

- provide recruiter-reviewable shortlist recommendations using configurable vacancy criteria;

- ensure that required interview feedback is recorded in a structured form;

- allow candidates to securely view permitted application statuses;

- provide reliable time-to-fill and time-to-hire reporting;

- reduce avoidable manual screening and candidate-enquiry effort;

- improve application-intake reconciliation and process auditability.

Based on approved assumptions, the solution is targeted to achieve the following within the first three months after broader operational rollout:

- reduce manual initial-screening effort by at least 50%;

- reduce individual candidate status enquiries by at least 80%;

- achieve at least 90% submission of required interview feedback within two business days;

- ingest at least 95% of supported-channel applications within five minutes;

- calculate recruitment-duration metrics for 100% of eligible, properly closed requisitions.

The affected stakeholders include recruiters, hiring managers, candidates, and leadership. Under the approved role assumptions, recruitment administrators and recruitment managers will also operate and oversee the proposed service.

The benefit calculations supporting these objectives are presented in Section 2.2.

## 1.3 Purpose of This Business Requirement

- Business requirements to enhance existing Services/Application/Process

- Business requirements to terminate existing Services/Application/Process

- Business requirements for new Services/Application/Process

- Business requirements to replace existing Services/Application/Process

- Others, please specify

Description:

## 1.4 Program Type

| If it's an IT-led program: |  |
| --- | --- |
| - Automation | - End of support |
| - Audit compliance | - Infrastructure |
| - Business engagement model | - License renewal |
| - Capacity expansion | - Integration / modernization |
| - Cloud | - Security compliance |
| - Digital ways of working | - Security enhancement |
| - End of life replacement | - Others, please specify: |

## 1.5 Business Risk

The risks below are derived from the approved current-state findings, proposed solution scope, approved assumptions, and approved recommendations. They are not confirmed historical events unless explicitly identified as such.

### Risks of Proceeding

The primary risks of proceeding relate to inappropriate reliance on automated screening, incomplete application ingestion, candidate-data exposure, weak user adoption, and unreliable reporting configuration.

### Risks of Not Proceeding

The primary risks of not proceeding relate to continued application fragmentation, recruiter-capacity pressure, undocumented interview decisions, repetitive candidate-status enquiries, and the continued absence of reliable recruitment-duration information.

Table 1.2 — Business Risks

| Risk ID | Risk | Cause | Consequence | Classification | Mitigation |
| --- | --- | --- | --- | --- | --- |
| RP-01 | Screening recommendations may be treated as final decisions. | Users may over-rely on scores or rankings. | Potentially suitable candidates could be excluded without adequate human review. | Derived Risk | Prohibit automatic decisions, require recruiter confirmation, retain scoring evidence, and record override reasons. |
| RP-02 | Applications may fail to enter the centralized repository. | Application-intake or external-channel failure. | Candidate records may remain missing or incomplete. | Derived Risk | Record intake outcomes, flag failures, reconcile exceptions, and retain a manual fallback process. |
| RP-03 | Candidate information may be accessed or exposed inappropriately. | Inadequate access control, transmission protection, or auditability. | Privacy, operational, or reputational impact. | Derived Risk | Apply approved baseline access, transmission, data-protection, and audit controls. Exact standards remain Pending Confirmation. |
| RP-04 | Users may continue informal or verbal recruitment practices. | Insufficient training, adoption, reminders, or workflow enforcement. | Benefits may not be realized and recruitment records may remain incomplete. | Derived Risk | Use structured scorecards, reminders, workflow gating, socialization, and pilot validation. |
| RP-05 | Recruitment metrics may be interpreted inconsistently. | Inconsistent start events, end events, or exclusions. | Leadership reports may be unreliable or incomparable. | Derived Risk | Apply approved metric definitions and maintain governed reporting rules. |
| RN-01 | Candidate applications may continue to be buried or overlooked. | Applications remain distributed across multiple channels. | Potentially suitable candidates may not receive timely review. | Derived Risk from Confirmed Facts | Establish centralized application storage and intake reconciliation. |
| RN-02 | Manual screening pressure may continue. | High application volume exceeds available thorough-review capacity. | Recruitment effort remains high and review consistency may remain limited. | Derived Risk from Confirmed Facts | Introduce recruiter-reviewable shortlist recommendations. |
| RN-03 | Interview decisions may remain incomplete or untraceable. | Feedback continues to be provided verbally or inconsistently. | Candidate progression may be delayed or based on incomplete records. | Derived Risk from Confirmed Facts | Require structured feedback and control progression until required feedback is complete. |
| RN-04 | Candidate-status enquiry effort may continue. | Candidates lack a self-service status view. | Recruitment staff continue responding individually to routine enquiries. | Derived Risk from Confirmed Facts | Provide secure candidate-visible application statuses. |
| RN-05 | Leadership may continue without reliable recruitment-duration information. | Recruitment events and definitions remain unavailable or inconsistent. | Recruitment performance cannot be measured consistently. | Derived Risk from Confirmed Facts | Capture event timestamps and report time-to-fill and time-to-hire using approved definitions. |

# CHAPTER II

# BENEFIT ANALYSIS

## 2.1 Summary

The proposed solution is expected to benefit recruiters, hiring managers, recruitment administrators, recruitment managers, candidates, and leadership.

The principal modeled benefit is a reduction in manual initial-screening effort. Under the approved illustrative planning baseline, the organization processes 24 vacancies per year and receives an average of 200 applications per vacancy. At an assumed eight minutes per initial review, the modeled annual baseline equals approximately 640 hours of initial screening.

A target reduction of at least 50% would reduce the modeled annual screening effort to approximately 320 hours. This represents an annualized modeled reduction of approximately 320 hours. The calculation is assumption-based and does not represent a guaranteed saving.

Other approved assumption-based targets are:

- an 80% reduction in individual candidate status enquiries;

- 90% submission of required interview feedback within two business days;

- 95% of supported-channel applications ingested within five minutes;

- recruitment-duration metrics available for 100% of eligible, properly closed requisitions.

The current enquiry, feedback, and recruitment-duration baselines have not been confirmed. They will be measured during the approved eight-week pre-pilot period. Target performance will be evaluated during the first three months after broader operational rollout.

No monetary benefit is quantified because actual salaries, labor rates, licensing costs, implementation expenditure, vendor pricing, and operating costs remain Pending Confirmation.

## 2.2 Assumption and Calculation

Table 2.1 — Benefit Calculation

| Metric | Value | Classification |
| --- | --- | --- |
| Annual vacancies | 24 vacancies | Approved Assumption |
| Average applications per vacancy | 200 applications | Approved Assumption |
| Peak applications per vacancy | 500 applications | Approved Assumption |
| Modeled annual applications | 4,800 applications | Calculated from Approved Assumptions |
| Average initial manual review time | 8 minutes per application | Approved Assumption |
| Modeled annual initial-review time | 38,400 minutes | Calculated from Approved Assumptions |
| Modeled annual initial-review effort | 640 hours | Calculated from Approved Assumptions |
| Target screening-effort reduction | At least 50% | Approved Assumption |
| Modeled target annual screening effort | 320 hours | Calculated from Approved Assumptions |
| Modeled annualized screening-effort reduction | 320 hours | Calculated from Approved Assumptions |
| Candidate status-enquiry baseline | To be measured during the eight-week pre-pilot period | Pending Measurement |
| Candidate status-enquiry reduction target | At least 80% from the measured baseline | Approved Assumption |
| Interview-feedback baseline | To be measured during the eight-week pre-pilot period | Pending Measurement |
| Timely interview-feedback target | At least 90% within two business days | Approved Assumption |
| Supported-channel ingestion-timeliness target | At least 95% within five minutes | Approved Assumption |
| Recruitment-duration reporting coverage | 100% of eligible, properly closed requisitions | Approved Assumption |
| Baseline measurement period | Eight weeks before the pilot | Approved Assumption |
| Target measurement period | First three months after broader rollout | Approved Assumption |
| Monetary benefit | Not quantified | Pending Confirmation |

### Calculation Formulas

Modeled annual application volume

24 vacancies × 200 applications per vacancy = 4,800 applications per year

Modeled annual initial-review time

4,800 applications × 8 minutes = 38,400 minutes per year

Modeled annual initial-review effort

38,400 minutes ÷ 60 = 640 hours per year

Modeled target effort after a 50% reduction

640 hours × 50% = 320 hours per year

Modeled annualized effort reduction

640 baseline hours − 320 target hours = 320 hours per year

Candidate status-enquiry reduction

(Baseline enquiry rate − Post-rollout enquiry rate) ÷ Baseline enquiry rate × 100%

The target is at least 80%.

Interview-feedback compliance

Required feedback submitted within two business days ÷ Total required feedback × 100%

The target is at least 90%.

Application-ingestion timeliness

Supported-channel applications successfully ingested within five minutes ÷ Total supported-channel applications received × 100%

The target is at least 95%.

Application-ingestion success

Successfully ingested supported-channel applications ÷ Total supported-channel applications received × 100%

The pilot and broader-rollout gate is at least 95% successful ingestion.

Recruitment-duration reporting coverage

Eligible closed requisitions with valid duration data ÷ Total eligible closed requisitions × 100%

The target is 100%.

### Calculation Assumptions

The calculations are supported by the following approved assumptions:

- the organization processes 24 vacancies annually;

- each vacancy receives an average of 200 applications;

- an initial manual review takes an average of eight minutes;

- an eight-week baseline period will measure current enquiry, feedback, and duration performance;

- benefit performance will be evaluated during the first three months after broader rollout;

- automated screening assists but does not replace recruiter decision-making.

The calculations do not include implementation costs, software costs, infrastructure costs, licensing costs, or monetary labor savings because those values have not been approved.

# CHAPTER III

# SERVICE DESCRIPTION

## 3.1 General Requirement

The proposed Recruitment / Applicant Tracking System shall provide a centralized and controlled recruitment workflow covering application intake, screening support, interview-feedback capture, candidate-status visibility, recruitment reporting, access control, auditability, and operational monitoring.

Table 3.1 — General Requirements

| Req ID | Requirement Description | Priority |
| --- | --- | --- |
| GR-01 | The system shall store applications received from each supported recruitment channel in one centralized application repository. | Must Have |
| GR-02 | The system shall record the result of each application-intake attempt and flag failed ingestion and potential duplicate applications for review. | Must Have |
| GR-03 | The system shall generate shortlist recommendations by scoring each application from 0 to 100 using approved role-specific weighted criteria and returning no more than the 25 highest-ranked candidates with scores of at least 70. This configuration is an approved provisional pilot configuration based on assumption-based values and is configurable by authorized users where supported, rather than confirmed universal organizational policy. The score is for decision support only. | Must Have |
| GR-04 | The system shall require a recruiter decision before a candidate is shortlisted, progressed, rejected, or hired. To preserve human authority, the system shall not automatically reject, progress, shortlist, hire, or make final employment decisions. | Must Have |
| GR-05 | The system shall require a recruiter to record a reason when the recruiter’s shortlist decision overrides a system recommendation. | Must Have |
| GR-06 | The system shall capture required interview feedback for each applicable interview round using a rating from 1 to 5, written comments, and a recommendation. | Must Have |
| GR-07 | The system shall monitor the two-business-day interview-feedback deadline, issue reminders for incomplete required feedback, and prevent candidate progression until the required feedback is complete. This progression block is an approved provisional workflow rule requiring stakeholder validation before implementation. | Must Have |
| GR-08 | The system shall allow a candidate to securely view only the permitted status of that candidate’s application. The eight supported status types are an approved provisional configuration and not confirmed universal company policy. | Must Have |
| GR-09 | The system shall calculate and report time-to-fill and time-to-hire for eligible requisitions using the approved event definitions. The 100% reporting target concerns the completeness of eligible closed-requisition records as a data-completeness control target, not a guaranteed realized outcome; incomplete records must be identified as reporting exceptions. | Must Have |
| GR-10 | The system shall restrict access to candidate and recruitment information according to assigned user roles and maintain an audit record of material access and process actions. | Must Have |

## 3.2 Product / Service Specification

| Target Market Segmentation (Market segmentation consisting of group of customer being targeted by changes in Product / Service requested in this Business Requirements) | - HVC - Non HVC - SME - Corporate - Governance - Targeted segment, please specify: [if targeted segment, please elaborate here] |
| --- | --- |
| Subscriber Eligibility | - Telkomsel Customer - Telkomsel Employee - Others, please specify: Channel Account Manager, Admin |
| Brand Eligibility | - SimPATI - AS - Loop - HALO - ByU Others, please specify: Not applicable — single storefront brand, not a multi-brand product |
| Channel Eligibility | - Self service channel - Assisted channel - UMB, please specify ADN - SMS, please specify ADN - Web, please specify: Online storefront (desktop & mobile web) - Walk-in, please specify - Call-in, please specify - Mobile Apps, please specify 3rd Party Channel, please specify |
| Partner Eligibility | - Authorized Dealer - Sales Force - Outlet & Reseller - Modern Channel Others, please specify |
| Area Coverage | - National-wide Selected Area, please specify: |
| Product / Service Terms and Conditions | Customer restriction / limitation to purchase / register this product / service (if any): None — available to all customers (guest and registered) of the online storefront. Eligible time period for customer to purchase / register this Product / Service (if any): Not time-limited — available on an ongoing basis from commercial launch (December 1, 2026) onward. Product / Service compatibility and correlation with other Product / Service (if any): Compatible with all existing payment methods and shipping options on the platform; does not change how transactions settle with the existing payment gateway (see Section 3.7). |

## 3.3 Business Process

### 3.3.1 Business Process Impact

The proposed process changes how applications, screening decisions, interview feedback, candidate updates, and recruitment metrics are managed.

Applications will no longer rely on distributed channels as the primary recruitment record. Applications received from supported channels will be captured in a centralized repository and reconciled for failed intake or potential duplication.

Manual initial screening will not be eliminated. It will be supported by configurable match scores and shortlist recommendations. Recruiters will remain responsible for reviewing recommendations and making candidate decisions.

Hiring managers will replace informal verbal feedback with structured feedback submitted through the system. Required feedback must be completed within two business days. The system will issue completion reminders, and candidate progression will remain blocked until required feedback is complete.

Candidates will gain secure self-service access to permitted status information, reducing the need for recruitment staff to respond individually to routine status enquiries.

Recruitment managers and leadership will gain access to consistently defined recruitment-duration information. Recruiters and administrators will also assume responsibilities for data quality, intake reconciliation, screening-criteria governance, override documentation, and exception management.

### 3.3.2 Description

#### Existing Process

The current-state process is limited to the following confirmed or partially confirmed activities:

- Applications arrive through multiple channels, including email inboxes, LinkedIn, the company website form, and employee referrals.

- Applications are not maintained in one centralized location.

- Candidate resumes may become buried or overlooked across distributed channels.

- Some vacancies receive hundreds of applications, and the recruiter cannot thoroughly review every application.

- Interviews are conducted, but feedback is not consistently documented and may be communicated verbally.

- Candidates contact recruitment staff individually to ask for status updates.

- Recruitment staff respond manually to candidate status enquiries.

- Leadership requests information on how long positions take to fill, but no reliable measurement is currently available.

The detailed sequence, handoffs, approval authority, and current systems used within these activities remain only partially confirmed.

#### Proposed Process

- Prepare the requisition

  - Actor: Recruiter

  - Action: Create or prepare the vacancy record and configure role-specific weighted screening criteria.

  - Input: Vacancy information and recruitment criteria.

  - Output: Draft requisition and configured screening criteria.

  - Control or exception: The criteria must be approved before publication. The actual approving authority remains Pending Confirmation.

- Approve and activate the vacancy

  - Actor: Criteria-approval authority — Pending Confirmation; Recruiter

  - Action: Confirm that the vacancy and screening criteria are approved for application intake.

  - Input: Draft requisition and configured criteria.

  - Output: Active vacancy.

  - Control or exception: Publication must not proceed without the required criteria approval.

- Capture applications

  - Actor: System, Candidate, Recruiter, or Recruitment Administrator

  - Action: Receive or record applications from supported recruitment channels.

  - Input: Resume, application data, vacancy reference, and source information.

  - Output: Centralized candidate and application record or failed-intake record.

  - Control or exception: The exact integration method for each channel remains Pending Confirmation.

- Reconcile application intake

  - Actor: Recruitment Administrator

  - Action: Review intake results, failed ingestion, and potential duplicate applications.

  - Input: Intake records and application records.

  - Output: Reconciled application queue and unresolved exception list.

  - Control or exception: Potential duplicates are flagged for review. Automatic merge behavior remains Pending Confirmation.

- Generate shortlist recommendations

  - Actor: System

  - Action: Calculate an indicative 0–100 match score using approved role-specific weighted criteria and identify qualifying recommendations.

  - Input: Candidate resume, application data, and vacancy criteria.

  - Output: Score, available matching evidence, and no more than 25 highest-ranked candidates scoring at least 70.

  - Control or exception: The output cannot automatically shortlist, reject, progress, or hire a candidate.

- Review and decide the shortlist

  - Actor: Recruiter

  - Action: Review candidate records, scoring evidence, and system recommendations before recording a shortlist decision.

  - Input: Candidate records and screening recommendations.

  - Output: Recruiter-approved shortlist or other documented shortlist decision.

  - Control or exception: An override reason is required when the recruiter’s shortlist decision differs from the system recommendation.

- Conduct interviews and record feedback

  - Actor: Hiring Manager

  - Action: Submit the required rating, comments, and recommendation for each applicable interview round.

  - Input: Interview outcome and candidate information.

  - Output: Structured interview-feedback record.

  - Control or exception: Feedback is due within two business days. The system issues reminders for incomplete required feedback.

- Control candidate progression

  - Actor: Recruiter

  - Action: Review the completed feedback and record the next recruitment decision.

  - Input: Screening decision, interview feedback, and recruitment information.

  - Output: Updated internal recruitment stage.

  - Control or exception: Candidate progression remains blocked until required interview feedback is complete.

- Update and display candidate status

  - Actor: Recruiter and Candidate

  - Action: The recruiter records the permitted status, and the candidate securely views that status online.

  - Input: Recorded recruitment decision and candidate access credentials or secure-access method.

  - Output: Candidate-visible application status.

  - Control or exception: Internal feedback, notes, screening evidence, and override reasons remain hidden from the candidate.

- Close the requisition and update reporting

  - Actor: Recruiter and Recruitment Manager

  - Action: Record the recruitment outcome, approve vacancy closure, and calculate recruitment-duration metrics.

  - Input: Final candidate outcome, offer-acceptance information, and closure data.

  - Output: Closed requisition and updated time-to-fill and time-to-hire information.

  - Control or exception: Cancelled and frozen requisitions are excluded. Continuously open requisitions are reported separately. Incomplete duration data is recorded as a reporting exception.

## 3.3.3 Security

The system will process candidate resumes, personal information, application history, interview feedback, recruitment decisions, and audit records. These records must be treated as sensitive recruitment information.

The approved baseline controls are:

- Role-based authorization: Access must be limited according to the approved assumed roles.

- Candidate-data isolation: Candidates may access only their own permitted application-status information.

- Internal-information restriction: Interview feedback, internal notes, scoring evidence, and override reasons must not be visible to candidates.

- Audit trail: Material application-intake events, screening results, recruiter decisions, overrides, feedback submissions, status changes, access activity, and administrative changes must be recorded.

- Secure transmission: Candidate and recruitment data must be protected during transmission.

- Decision traceability: System-generated recommendations must remain distinguishable from human decisions.

- Administrative-access traceability: Exceptional or administrative access must be attributable to an authorized user and recorded.

- Document and data protection: Candidate documents and personal information must not be exposed through unrestricted or unauthorized access.

The following company-specific matters remain Pending Confirmation:

- applicable privacy and consent requirements;

- candidate-data retention periods;

- deletion and candidate-rights procedures;

- authentication standards;

- encryption standards;

- backup and recovery standards;

- audit-log retention;

- security-monitoring standards;

- hosting and data-location requirements;

- applicable legal and regulatory obligations;

- security-incident classification and escalation procedures.

## 3.3.4 Organization and Policy

The operating model is based on approved DUMMY-mode role assumptions.

The Recruiter will own vacancy configuration, screening review, shortlist decisions, candidate progression, status updates, and recruitment-record completeness.

The Hiring Manager will own timely and complete interview feedback for required interview rounds.

The Recruitment Administrator will manage user access, application-intake configuration, application reconciliation, and operational support for intake and access exceptions.

The Recruitment Manager will oversee process performance, approve vacancy closure, evaluate pilot outcomes, approve rollout decisions, and coordinate corrective actions where targets are not achieved.

The Candidate will access only permitted status information and will not have access to internal recruitment records.

The organization will require operating guidance covering:

- vacancy screening criteria;

- screening-criteria approval before publication;

- recruiter authority over candidate decisions;

- override-reason documentation;

- interview-feedback completion;

- candidate-status management;

- requisition closure;

- recruitment-metric definitions;

- intake reconciliation;

- access administration;

- exception escalation.

The actual policy owner, screening-criteria approval authority, privacy policy, retention policy, security policy, legal requirements, and formal segregation-of-duties rules remain Pending Confirmation.

Training and socialization will be required before pilot participation and before broader rollout.

## 3.3.5 Service Delivery Plan

The initiative introduces a new internal application and operational service. Service delivery will therefore include business readiness, user readiness, data readiness, solution readiness, and operational support.

Before the pilot begins, the following must be available:

- configured vacancy and candidate workflows;

- role-based user access;

- configured candidate-visible statuses;

- approved pilot screening criteria;

- configured interview scorecards;

- feedback reminders and workflow gating;

- application-intake and reconciliation capability;

- reporting and monitoring capability;

- audit logging;

- migration of approved active and recent records;

- pilot-user training;

- documented fallback and rollback procedures.

During the pilot:

- the Recruitment Administrator will monitor intake exceptions and access issues;

- recruiters will monitor screening results, shortlist decisions, candidate progression, and record quality;

- hiring managers will complete required feedback;

- the Recruitment Manager will monitor performance, defects, candidate-data integrity, and rollout gates.

The manual intake and tracking process will remain available during the pilot and parallel-run period as a controlled fallback.

The exact support channel, support hours, incident-response targets, service-availability target, maintenance window, infrastructure ownership, vendor-support model, and disaster-recovery arrangement remain Pending Confirmation.

## 3.4 Complain Handling

Complaints and service issues may include:

- an application that does not appear in the centralized repository;

- a potential duplicate application;

- an incorrect candidate-visible status;

- inability to access candidate status;

- incomplete or delayed interview feedback;

- an incorrect or missing recruitment metric;

- a screening-result concern;

- suspected unauthorized access or candidate-data exposure.

The proposed handling process is:

- the issue is submitted through a designated support or recruitment channel;

- the issue is logged with the affected candidate, vacancy, date, and issue category;

- the issue is classified as intake, access, workflow, screening, reporting, candidate-status, or candidate-data related;

- the responsible role reviews the relevant record and audit trail;

- authorized correction, reprocessing, or recovery is performed;

- the affected user or candidate is informed through an approved communication method;

- the issue is closed after the correction or explanation is recorded;

- recurring issues are included in operational monitoring and reporting.

The Recruitment Administrator will handle application-intake and access issues. The Recruiter will handle candidate-status and recruitment-workflow issues. The Recruitment Manager will oversee escalated operational or reporting issues.

The actual escalation authority and procedure for privacy, legal, regulatory, or security incidents remain Pending Confirmation. Complaint-response and resolution targets also remain Pending Confirmation because no service-level values were approved.

## 3.5 Reporting

Table 3.2 — Reporting Requirements

| Report | Metrics / Content | Frequency | Recipient | Owner |
| --- | --- | --- | --- | --- |
| Recruitment Funnel and Status Report | Applications by vacancy, source, current stage, outcome, and ageing | On demand; scheduled distribution frequency Pending Confirmation | Recruiters, Recruitment Manager, Leadership | Recruitment Manager |
| Operational Compliance Report | Intake success, ingestion timeliness, failed ingestion, potential duplicates, screening overrides, incomplete feedback, feedback timeliness, and reporting exceptions | During the pilot and first three months after rollout; ongoing frequency Pending Confirmation | Recruiter, Recruitment Administrator, Recruitment Manager | Recruitment Administrator |
| Recruitment-Duration Report | Time-to-fill, time-to-hire, eligible closed requisitions, exclusions, continuously open requisitions, and reporting coverage | Updated upon requisition closure and available on demand | Recruitment Manager, Leadership | Recruitment Manager |
| Benefit Realization Report | Manual screening effort, candidate status-enquiry rate, feedback compliance, ingestion timeliness, and duration-reporting coverage against approved targets | Baseline during the eight-week pre-pilot period and evaluation during the first three months after broader rollout | Recruitment Manager, Leadership | Recruitment Manager |

Reports must distinguish observed operational data from assumption-based targets. Reports must identify missing, excluded, or invalid records rather than silently omitting them.

## 3.6 Monitoring

Table 3.3 — Monitoring and Alert Requirements

| Metric | Threshold | Frequency | Alert Recipient | Required Action |
| --- | --- | --- | --- | --- |
| Application-ingestion success | At least 95% of supported-channel applications successfully ingested | Continuous during pilot and parallel operation | Recruitment Administrator and Recruitment Manager | Reconcile failed intake, identify the affected channel, and determine whether rollout activity must be held. |
| Application-ingestion timeliness | At least 95% of supported-channel applications successfully ingested within five minutes | Continuous during pilot and rollout | Recruitment Administrator | Investigate delay causes and record corrective action. |
| Failed application ingestion | More than 5% failed ingestion triggers hold or rollback consideration | Continuous during pilot and parallel operation | Recruitment Administrator and Recruitment Manager | Activate fallback intake, investigate the failure, and determine whether rollback is required. |
| Interview-feedback timeliness | At least 90% of required feedback submitted within two business days | Continuous against interview and feedback timestamps | Recruiter and Recruitment Manager | Issue or review reminders, identify overdue feedback, and maintain the progression block until completion. |
| Unresolved severity-one defects | Zero unresolved severity-one defects at a rollout decision point | At readiness and rollout decision points | Recruitment Manager | Hold broader rollout until the defect is resolved and validated. |
| Confirmed candidate-data loss | Zero confirmed candidate-data loss | Continuous during pilot and rollout | Recruitment Manager | Stop or roll back the affected process, preserve available evidence, and follow the Pending Confirmation incident procedure. |
| Manual screening-effort reduction | At least 50% against the approved baseline | At the end of the first three months after broader rollout | Recruitment Manager | Investigate adoption, screening configuration, and duplicated manual work. |
| Candidate status-enquiry reduction | At least 80% against the measured pre-pilot baseline | At the end of the first three months after broader rollout | Recruitment Manager | Review candidate-status accuracy, access usability, and communication practices. |
| Recruitment-duration reporting coverage | 100% of eligible, properly closed requisitions | Upon requisition closure and during benefit review | Recruiter and Recruitment Manager | Correct missing closure events or identify the record as a reporting exception. |

Actual monitoring tools, alert channels, incident-severity definitions below severity one, and operational escalation timelines remain Pending Confirmation.

## 3.7 Settlement Plan

Settlement processing is not applicable to this initiative.

The approved scope does not introduce or change:

- payment execution;

- fund transfer;

- financial settlement;

- candidate reimbursement;

- payroll;

- financial reconciliation.

Any future integration with payroll, onboarding, expense, or financial systems would require separate requirements and approval.

## 3.8 Assumptions and Dependencies

Table 3.4 — Assumptions and Dependencies

| ID | Type | Description | Impact if Incorrect / Unavailable | Status |
| --- | --- | --- | --- | --- |
| AS-01 | Assumption | The organization processes 24 vacancies annually, receives an average of 200 applications per vacancy with a peak of 500, and requires an average of eight minutes for initial manual review. | Benefit calculations, workload estimates, and performance expectations would require revision. | Approved DUMMY Assumption |
| DD-01 | Data Dependency | Candidate-enquiry volume, feedback timeliness, and recruitment-duration baselines will be measured during an eight-week pre-pilot period. | Percentage-improvement targets cannot be evaluated reliably without the baseline. | Approved DUMMY Assumption / Required Data |
| AS-02 | Assumption | The process uses the assumed roles of Recruiter, Hiring Manager, Recruitment Administrator, Recruitment Manager, and Candidate. Candidates may view eight approved statuses. | Workflow ownership, access design, and reporting responsibility would require revision. | Approved DUMMY Assumption |
| AS-03 | Assumption | Screening uses approved role-specific weighted criteria, a 0–100 score, a threshold of 70, and no more than 25 recommendations. No automatic candidate decision is permitted. Recruiter overrides require a reason. Feedback uses a 1–5 rating, comments, and a recommendation and is due within two business days. Candidate progression is blocked until required feedback is complete. | Screening, workflow, feedback, monitoring, and acceptance rules would require revision. | Approved DUMMY Assumption |
| AS-04 | Assumption | Within three months after broader rollout, the targets are a 50% screening-effort reduction, 80% enquiry reduction, 90% timely feedback, 95% ingestion within five minutes, and 100% recruitment-duration reporting coverage. | Benefit assessment and post-launch evaluation would require revised targets. | Approved DUMMY Assumption |
| AS-05 | Assumption | The rollout uses a six-week pilot covering two departments and at least five vacancies, including two weeks of parallel application tracking. Broader rollout requires at least 95% successful application ingestion, at least 90% timely feedback, no unresolved severity-one defect, and no confirmed candidate-data loss. A critical security incident, candidate-data loss, or more than 5% failed ingestion may trigger rollback. | Pilot scope, timing, acceptance, and rollback decisions would require revision. | Approved DUMMY Assumption |
| AS-06 | Assumption | Initial migration includes active requisitions, candidates participating in active recruitment, and available applications received during the previous 90 days. Older closed records are excluded from the initial release. | Migration effort, historical reporting, data-quality work, and release timing may change. | Approved DUMMY Assumption |
| AS-07 | Assumption | Time-to-fill runs from requisition approval to offer acceptance. Time-to-hire runs from the selected candidate’s application submission to offer acceptance. Cancelled and frozen requisitions are excluded, and continuously open requisitions are reported separately. | Leadership reporting and benefit measurement would not be comparable if definitions changed. | Approved DUMMY Assumption |
| DEP-01 | System Dependency | The specific email, LinkedIn, website, referral, calendar, HR, and other platform integrations remain undefined. | Some channels may require manual intake or may not be available at launch. | Pending Confirmation |
| DEP-02 | Policy Dependency | Candidate privacy, consent, retention, deletion, backup, audit, and exact security requirements remain undefined. | Data lifecycle, access, hosting, and operational procedures cannot be finalized. | Pending Confirmation |
| DEP-03 | Infrastructure Dependency | Vendor, platform, hosting model, deployment environment, budget, timeline, and technical architecture remain undefined. | Feasibility, implementation planning, cost, and technical design cannot be finalized. | Pending Confirmation |
| DEP-04 | Approval Dependency | The authority responsible for approving vacancy screening criteria before publication is not confirmed. | Vacancy publication governance cannot be finalized. | Pending Confirmation |
| DEP-05 | Team Dependency | Recruiters, hiring managers, recruitment administrators, and recruitment managers must be available for configuration, pilot participation, feedback, and rollout decisions. | Pilot execution and benefit realization may be delayed or incomplete. | Approved Role Assumption |
| DEP-06 | Data Dependency | Valid requisition approval, application, offer-acceptance, and closure timestamps must be available to calculate recruitment duration. | Time-to-fill and time-to-hire cannot be calculated reliably. | Required Dependency |
| DEP-07 | Approval Dependency | Broader rollout requires Recruitment Manager approval after the approved pilot gates are met. | The solution must remain in pilot or fallback mode until approval is obtained. | Approved DUMMY Assumption |

# CHAPTER IV

# RELEASE PLAN

## 4.1 Target Ready for Service

The Target Ready for Service milestone will occur after the solution has been configured and validated for pilot use but before the six-week pilot begins.

The actual calendar date remains Pending Confirmation because no implementation timeline has been approved.

The solution will be considered ready for pilot service when:

- the approved Must Have requirements are implemented for the pilot scope;

- the pilot vacancies, departments, and users are identified;

- role-based access is configured;

- approved candidate-visible statuses are configured;

- screening criteria and interview scorecards are configured for pilot vacancies;

- screening criteria have received the required approval;

- feedback reminders and progression controls are operational;

- supported application intake and reconciliation are available;

- approved active and recent records are prepared for migration;

- recruitment-duration event capture is available;

- reporting, monitoring, and audit logging are available;

- no unresolved severity-one defect exists;

- no confirmed candidate-data loss has occurred during validation;

- pilot users have completed required socialization or training;

- the manual fallback process and rollback procedure are documented;

- unresolved policy, security, integration, and technical matters have either been resolved or formally accepted as controlled pilot limitations.

Testing and validation must cover application intake, failed-ingestion handling, duplicate flagging, scoring, shortlist recommendations, recruiter confirmation, override-reason capture, interview feedback, reminder behavior, workflow gating, candidate-visible statuses, recruitment-duration calculation, access control, reporting, monitoring, and auditability.

## 4.2 Commercial Launch

For this internal process-automation initiative, Commercial Launch means broader operational go-live after the pilot rather than a public commercial release.

Broader operational go-live will occur only after:

- Target Ready for Service has been achieved;

- the six-week pilot has been completed;

- at least two departments and five new vacancies have participated;

- the two-week parallel application-tracking period has been completed;

- at least 95% of supported-channel applications have been successfully ingested;

- at least 90% of required interview feedback has been submitted within two business days;

- no unresolved severity-one defect remains;

- no confirmed candidate-data loss has occurred;

- the Recruitment Manager approves the rollout decision.

The separate performance target of ingesting at least 95% of supported-channel applications within five minutes will continue to be monitored but is not substituted for the approved successful-ingestion rollout gate.

The actual go-live date remains Pending Confirmation.

Benefit realization will be measured during the first three months after broader operational go-live.

## 4.3 Internal Socialization Plan

Internal socialization will occur before the pilot and again before broader rollout.

The affected audiences are:

- recruiters;

- hiring managers;

- recruitment administrators;

- recruitment managers;

- leadership receiving recruitment reports;

- candidates, through appropriate application-status guidance when candidate access is activated.

The socialization content will cover:

- the purpose and boundaries of the ATS;

- centralized application intake;

- application reconciliation;

- screening scores and human decision authority;

- the prohibition on automatic candidate decisions;

- recruiter override responsibilities;

- interview-feedback requirements;

- the two-business-day feedback deadline;

- reminder and progression controls;

- candidate-visible and internal-only information;

- time-to-fill and time-to-hire definitions;

- reporting and monitoring responsibilities;

- issue reporting, fallback, and rollback procedures.

The Recruitment Manager will own business socialization. The Recruitment Administrator will support access and operational guidance. Recruiters will support vacancy-specific and hiring-manager guidance.

Pilot users must receive socialization before pilot participation. Users included in broader rollout must receive socialization before their rollout stage.

The exact training format, communication channel, materials, attendance evidence, and training schedule remain Pending Confirmation.

## 4.4 Rollout Scenario

The approved rollout approach combines a Pilot, Parallel Run, and subsequent Phased Rollout.

### Phase 1 — Readiness Preparation

The solution will be configured, tested, and prepared for pilot service. Active requisitions, active candidates, and available applications from the previous 90 days will be prepared for migration.

The manual process will remain the operational fallback.

### Phase 2 — Six-Week Pilot

The pilot will cover:

- two departments;

- at least five new vacancies;

- centralized application intake;

- shortlist recommendations;

- recruiter confirmation and override recording;

- interview feedback;

- candidate-visible statuses;

- recruitment reporting;

- monitoring and audit controls.

### Phase 3 — Two-Week Parallel Run

A two-week parallel application-tracking period will occur within the six-week pilot. The centralized system and the existing manual intake or tracking approach will be compared to identify missing applications, workflow gaps, data inconsistencies, and reporting issues.

### Phase 4 — Rollout Decision

At the end of the pilot, the Recruitment Manager will review:

- application-ingestion success against the 95% rollout gate;

- application-ingestion timeliness against the 95%-within-five-minutes performance target;

- feedback compliance against the 90% target;

- unresolved severity-one defects;

- candidate-data integrity;

- operational exceptions;

- user adoption;

- reporting completeness;

- fallback readiness.

Broader rollout will be held if a mandatory rollout gate is not satisfied.

### Phase 5 — Broader Operational Rollout

Broader rollout may proceed after the approved gates are achieved. The exact department sequence, rollout percentage, and calendar schedule remain Pending Confirmation.

### Hold or Rollback Criteria

The rollout may be held or rolled back where:

- failed ingestion exceeds 5%;

- a critical security incident occurs;

- confirmed candidate-data loss occurs;

- an unresolved severity-one defect exists;

- application intake cannot be reconciled;

- the manual fallback process is required to protect recruitment continuity.

### Full-Rollout Condition

The centralized system may become the primary recruitment record after:

- the pilot and applicable rollout stages have been accepted;

- supported-channel intake is stable;

- required controls are operating;

- outstanding material exceptions are controlled;

- affected users have received socialization;

- the Recruitment Manager approves the transition.

# CHAPTER V

# RETIREMENT PLAN & SIGNOFF

## 5.1 Product / Service Retirement Plan

No immediate retirement decision has been confirmed for an existing recruitment application or platform.

The proposed transition concerns the gradual retirement of fragmented manual recruitment tracking as the primary source of recruitment records. Email, LinkedIn, website forms, and referral channels may continue to act as application sources where supported, but they should not remain the primary system of record after successful centralization.

During readiness, pilot, and parallel-run stages, the current manual intake and tracking approach will remain available as a controlled fallback.

After broader rollout is accepted, the organization may progressively retire:

- distributed application tracking outside the centralized repository;

- manual tracking of application-intake exceptions;

- informal interview-feedback recording;

- separate candidate-status tracking outside the approved workflow;

- manual recruitment-duration compilation.

Retirement must not occur until:

- supported-channel intake is stable;

- the pilot and rollout gates have been achieved;

- active and recent records have been migrated as approved;

- unresolved application-intake exceptions have been reconciled or controlled;

- required users have been trained;

- reporting and audit controls are operating;

- fallback and recovery procedures have been validated;

- the Recruitment Manager approves the transition.

If rollout is held or rolled back, the manual process will remain active until the issue is corrected and a new rollout decision is approved.

Older closed records excluded from the initial 90-day migration scope must not be deleted solely because they were not migrated. Their retention, archiving, or deletion must follow applicable company policy and legal, regulatory, and security requirements, all of which remain Pending Confirmation.

## 5.2 Document Signoff

Table 5.1 — Document Signoff Matrix

| Role | Name | Title | Status | Date |
| --- | --- | --- | --- | --- |
| Business Owner |  |  | Pending Approval |  |
| Process / Product Lead |  |  | Pending Approval |  |
| Implementation Lead |  |  | Pending Approval |  |
| Risk / Security Representative |  |  | Pending Approval |  |
| Operational Owner |  |  | Pending Approval |  |