BUSINESS REQUIREMENTS DOCUMENT
FOR LMS (LEARNING MANAGEMENT SYSTEM)

| CSP Initiatives: | [Enter CSP initiative, e.g., Digitalization] |
| --- | --- |
| Prepared by: | [Enter preparing unit / department] |
| Date submitted: | [DD Month YYYY] |
| Requestor Directorate: | [Select one from the approved LoV] |
| Requestor Sub-Dir: | [Enter requestor sub-directorate] |
| Impacted Stakeholder: | - CEO Office; - Marketing. - Sales; - P&T. - Finance & Risk; - Network. - IT; - HCM. |
| Last Edit Date: | [DD Month YYYY] by [Name / Unit] |

Approved List of Values (LoV)

Requestor Directorate and Impacted Stakeholder options: CEO Office; Marketing; Sales; Planning & Transformation (P&T); Finance & Risk Management; Network; Information Technology (IT); Human Capital Management (HCM).

# APPROVAL SHEET

BUSINESS REQUIREMENTS DOCUMENT (BRD)

LMS (LEARNING MANAGEMENT SYSTEM)

[City], July 30, 2026

Prepared by,

Business Analyst

[Business Analyst Name]

| Acknowledged by, Academic / School Process Owner (________________________) Date: | Acknowledged by, Implementation / IT Lead (________________________) Date: |
| --- | --- |

Approved by,

School Principal / Academic Sponsor

(________________________)

Date:

# FOREWORD

This Business Requirements Document was prepared to define the business requirements for a proposed Learning Management System. The initiative addresses confirmed learning-continuity and administrative issues, including the absence of recorded lessons for students who miss classes, the inability to distinguish enrolment from meaningful course participation or completion, the use of email for assignment exchange, and repeated parent enquiries about student progress.

In an actual implementation, the requirements would normally be reviewed by business and process owners, teachers, school administrators, implementation teams, operational users, and representatives responsible for privacy, security, legal compliance, and institutional policy. Because this document is prepared using Illustrative Planning Assumptions, approved assumptions are used to provide sufficient process, measurement, and rollout detail. Organisation-specific policy, legal, regulatory, security, vendor, budget, scheduling, and technical-architecture matters remain Pending Confirmation.

This BRD was prepared from limited source information. Values, roles, targets, academic rules, service configurations, and rollout arrangements not explicitly confirmed by the source are documented as approved illustrative assumptions and require stakeholder validation before implementation.

[City], July 30, 2026

[Business Analyst Name]

# ABSTRACT

This Business Requirements Document defines the proposed implementation of a Learning Management System for an illustrative K–12 school. The initiative responds to confirmed operational conditions in which many students missed classes during a flu outbreak in the previous academic term and did not have recorded lessons available to support catch-up learning. Some parents were dissatisfied with the lack of a catch-up mechanism. Current enrolment information does not demonstrate whether students actively participate in or complete their courses, teachers exchange assignments with students through email, and parents frequently contact teachers directly for progress information.

The proposed LMS will provide anytime access to published class recordings, track eligible learning activities and course completion, support online assignment publication, submission, and grading, administer timed quizzes, and provide authorised parents or guardians with read-only access to permitted progress information for their linked children. Approved analyst recommendations add role-based access, auditability, accessibility accommodations, proportionate quiz-integrity controls, and controlled exception recovery.

The modeled benefit framework uses an assumed four-week baseline and eight-week pilot. Assumption-based targets include making at least 90% of required recordings available within 24 hours, capturing at least 95% of eligible learning-activity events, reducing teacher assignment-email handling by at least 60%, and reducing routine parent progress enquiries by at least 50%.

The pilot is assumed to cover three courses, approximately 60 students, and five teachers before wider phased rollout. Privacy, consent, parental-disclosure policy, platform selection, integration, video retention, storage, budget, implementation scheduling, security standards, vendor selection, and technical architecture remain Pending Confirmation.

Keywords: learning management system, recorded classes, course completion, online assignments, timed quizzes, parent access, academic monitoring

# TABLE OF CONTENTS

APPROVAL SHEET	2

FOREWORD	3

ABSTRACT	4

TABLE OF CONTENTS	5

LIST OF TABLES	7

CHAPTER I	8

INTRODUCTION	8

1.1 Overview	8

1.1.1 Background	8

1.1.2 Business and Market Analysis	8

1.1.3 Relevant Historical Data	8

1.2 Business Objective	9

1.3 Purpose of this Business Requirement	9

1.4 Program Type	9

1.5 Business Risk	9

CHAPTER II	10

BENEFIT ANALYSIS	10

2.1 Summary	10

2.2 Assumption and Calculation	10

CHAPTER III	12

SERVICE DESCRIPTION	12

3.1 General Requirement	12

3.2 Product / Service Specification	12

3.3 Business Process	12

3.3.1 Business Process Impact	12

3.3.2 Description	13

3.3.3 Security	13

3.3.4 Organization and Policy	13

3.3.5 Service Delivery Plan	13

3.4 Complain Handling	13

3.5 Reporting	14

3.6 Monitoring	14

3.7 Settlement Plan	14

3.8 Assumptions and Dependencies	14

CHAPTER IV	16

RELEASE PLAN	16

4.1 Target Ready for Service	16

4.2 Commercial Launch	16

4.3 Internal Socialization Plan	16

4.4 Rollout Scenario	16

CHAPTER V	17

RETIREMENT PLAN & SIGNOFF	17

5.1 Product / Service Retirement Plan	17

5.2 Document Signoff	17

# LIST OF TABLES

- Table 1.1 — Relevant Historical Data

- Table 1.2 — Business Risk Assessment

- Table 2.1 — Benefit Calculation

- Table 3.1 — General Requirements

- Table 3.2 — Reporting Requirements

- Table 3.3 — Monitoring and Alert Requirements

- Table 3.4 — Assumptions and Dependencies

- Table 5.1 — Document Signoff Matrix

# CHAPTER I

# INTRODUCTION

## 1.1 Overview

The proposed Learning Management System initiative is intended to establish a central operational service for recorded learning content, coursework, timed quizzes, course-completion monitoring, and authorised parent or guardian access to student progress information.

The initiative is being considered because the current operating model does not adequately support learning continuity when students miss classes. Current enrolment status does not indicate whether students have engaged with or completed course activities. Assignment administration depends on email exchange, and teachers must respond directly to repeated parent requests for progress information.

For Illustrative Planning Assumptions, the initiative is modeled for one K–12 school with approximately 300 students, 20 teachers, 15 active courses, and up to 300 parent or guardian users. These figures are approved assumptions and are not confirmed organisational facts.

### 1.1.1 Background

A flu outbreak occurred during the previous academic term, and many students missed classes during that period. Students who missed classes did not have recorded lessons available to support catch-up learning. Some parents were dissatisfied because the affected students did not have that catch-up mechanism.

The current enrolment status records that a student has joined a course but does not demonstrate whether the student actively participates in or completes it. Some students enrol in courses but do not watch the classes, limiting the usefulness of enrolment as an indicator of learning activity.

Teachers currently exchange assignments with students through email. This results in assignment distribution and return being performed outside a central learning workflow. Parents also frequently contact teachers to ask about their child’s academic progress, and teachers must respond directly to those requests.

The initiative is therefore being considered to provide students with better learning continuity, replace fragmented assignment exchanges with a controlled digital workflow, provide measurable course-participation information, and enable authorised parent or guardian self-service access to student progress.

### 1.1.2 Business and Market Analysis

No approved external market research, competitor analysis, industry benchmark, or third-party evidence was provided for this BRD. The business justification is therefore based exclusively on the confirmed internal operational conditions and approved Illustrative Planning Assumptions.

The internal business need concerns four connected service areas. First, the absence of recorded classes prevents students from using the current learning process to recover missed instruction. Second, enrolment data alone does not provide sufficient evidence of participation or completion. Third, assignment exchange through email requires teachers and students to manage academic work across individual communications rather than through a single controlled process. Fourth, repeated parent enquiries create avoidable administrative demand on teachers.

The proposed LMS has operational significance because it establishes a shared record of learning activities. A central service can provide authorised users with consistent access to recordings, assignments, quiz attempts, grades, and calculated completion status. It can also reduce dependence on teachers for routine progress enquiries.

The financial value of the initiative cannot be quantified from the approved inputs because no salary rates, implementation costs, licensing fees, infrastructure costs, support costs, or budget values have been confirmed or assumed. The benefit case therefore focuses on measurable non-financial improvements, including recording availability, activity-capture coverage, reduced email handling, reduced routine parent enquiries, process traceability, and improved learning continuity.

### 1.1.3 Relevant Historical Data

Table 1.1 — Relevant Historical Data

| Metric / Event | Value / Description | Classification |
| --- | --- | --- |
| Previous academic-term event | A flu outbreak occurred during the previous academic term. | Confirmed Fact |
| Student attendance impact | Many students missed classes during the outbreak period. | Confirmed Fact |
| Recorded catch-up availability | Students who missed classes did not have recorded lessons available for catch-up learning. | Confirmed Fact |
| Parent response | Some parents were dissatisfied because affected students could not catch up using recorded lessons. | Confirmed Fact |
| Course-status limitation | Current enrolment status does not show whether a student actively participates in or completes a course. | Confirmed Fact |
| Student participation | Some students enrol in courses but do not watch the classes. | Confirmed Fact |
| Assignment administration | Teachers currently exchange assignments with students through email. | Confirmed Fact |
| Parent progress enquiries | Parents frequently contact teachers for information about their child’s academic progress, requiring direct teacher responses. | Confirmed Fact |
| Illustrative organisation size | Approximately 300 students, 20 teachers, 15 active courses, and up to 300 parent or guardian users. | Approved Assumption |
| Illustrative academic term | A 12-week academic term. | Approved Assumption |
| Baseline measurement period | Four weeks before the pilot. | Approved Assumption |
| Pilot measurement period | Eight weeks following the baseline. | Approved Assumption |
| Measured baseline values | Actual recording availability, activity-capture coverage, teacher email-handling time, and parent enquiry volumes have not yet been measured. | Pending Confirmation |

The historical data establishes the current service gaps but does not provide numerical baseline volumes for teacher time, parent enquiries, recordings, or learning-activity events. Those values must be measured during the assumed four-week baseline. No unsupported numerical current-state value is introduced in this BRD.

## 1.2 Business Objective

The business objective is to implement a controlled Learning Management System that enables students to recover missed learning through recorded classes, provides evidence of meaningful course participation, supports online coursework and grading, enables timed quizzes, and provides authorised parents or guardians with self-service access to permitted student progress information.

The proposed initiative affects students, teachers, school administrators, academic coordinators, and parents or guardians. For DUMMY-mode planning, the full organisation is assumed to consist of approximately 300 students, 20 teachers, 15 courses, and up to 300 parent or guardian users. The initial pilot is assumed to cover three courses, approximately 60 students, five teachers, and authorised parent or guardian access for participating students.

The objective will be evaluated through an assumed four-week baseline followed by an eight-week pilot. The modeled targets are:

- At least 90% of required class recordings are available within 24 hours of the relevant class.

- At least 95% of eligible learning-activity events are captured for completion tracking.

- Teacher time spent exchanging assignments through email is reduced by at least 60% against the measured baseline.

- Routine parent progress enquiries are reduced by at least 50% against the measured baseline.

These targets are approved pilot service targets or planning assumptions and do not represent guaranteed business outcomes.

## 1.3 Purpose of This Business Requirement

- Business requirements to enhance existing Services/Application/Process

- Business requirements to terminate existing Services/Application/Process

- Business requirements for new Services/Application/Process

- Business requirements to replace existing Services/Application/Process

- Others, please specify

Description:

## 1.4 Program Type

| If it's an IT-led program: |  |
| --- | --- |
| - Automation | - End of support |
| - Audit compliance | - Infrastructure |
| - Business engagement model | - License renewal |
| - Capacity expansion | - Integration / modernization |
| - Cloud | - Security compliance |
| - Digital ways of working | - Security enhancement |
| - End of life replacement | - Others, please specify: |

## 1.5 Business Risk

The risks below are business-analysis assessments derived from the approved scope, assumptions, and recommendations. They are not presented as confirmed historical events.

### Risks of Proceeding

Implementing the LMS introduces risks related to student-data access, inaccurate completion calculation, service interruption, operational adoption, and unresolved policy dependencies. These risks are manageable only if the recommended controls, pilot approach, and Pending Confirmation boundaries are maintained.

### Risks of Not Proceeding

If the initiative does not proceed, the confirmed current learning and administrative limitations will remain unless addressed through another initiative. Students may continue to lack recorded catch-up lessons, enrolment may continue to provide insufficient evidence of learning participation, assignment exchange may continue through email, and teachers may continue to respond manually to routine parent progress requests.

Table 1.2 — Business Risk Assessment

| Risk ID | Risk | Cause | Consequence | Classification | Mitigation |
| --- | --- | --- | --- | --- | --- |
| RP-01 | A parent or guardian could access information for an incorrectly linked student. | Incorrect relationship linkage or insufficient access control. | Unauthorised disclosure of student information. | Analyst-assessed risk | Use verified parent-child linkage, read-only access, role-based permissions, audit records, and policy approval before enabling access. |
| RP-02 | Calculated course-completion status could be inaccurate. | Incomplete activity capture, incorrect course configuration, or an inappropriate override. | Teachers, students, or parents may receive misleading progress information. | Analyst-assessed risk | Monitor the 95% activity-capture target, maintain audit records, permit documented overrides, and assign override approval to the assumed academic coordinator. |
| RP-03 | Failed uploads, interrupted quizzes, or grading errors could disrupt academic activities. | Service, configuration, data, or user-processing exceptions. | Lost work, delayed access, disputed results, or additional manual handling. | Analyst-assessed risk | Provide visible errors, controlled recovery, audit trails, and escalation through the complaint-handling process. |
| RP-04 | Teachers and students could continue using email instead of the LMS. | Insufficient onboarding, unclear responsibilities, or unreliable pilot operation. | Duplicate processes, incomplete records, and failure to achieve the modeled benefit. | Analyst-assessed risk | Conduct internal socialization, use a limited pilot, monitor adoption, and retain email only as a controlled fallback during the pilot. |
| RP-05 | The initiative could proceed before privacy, security, platform, or infrastructure dependencies are resolved. | Unconfirmed organisational decisions. | Rework, delayed rollout, inappropriate access, or unsupported implementation decisions. | Analyst-assessed risk | Keep unresolved matters Pending Confirmation and prohibit wider rollout while any critical privacy, security, or data-integrity defect remains unresolved. |
| RN-01 | Students may remain unable to use recorded lessons to recover missed classes. | Recorded learning remains unavailable. | Continued learning-continuity limitations when students miss instruction. | Risk based on Confirmed Fact | Implement and monitor the recording-publication process. |
| RN-02 | Enrolment may continue to be treated as the only available course-status indicator. | Learning activities are not captured or evaluated. | Limited visibility into actual participation and completion. | Risk based on Confirmed Fact | Implement activity tracking and the assumed completion calculation. |
| RN-03 | Assignment exchange may continue through email. | No central online assignment process is introduced. | Continued fragmented submission, grading, and record management. | Risk based on Confirmed Fact | Implement the online assignment lifecycle and monitor reduction in email-handling time. |
| RN-04 | Teachers may continue responding manually to routine parent progress enquiries. | No authorised parent or guardian self-service channel is available. | Continued administrative demand on teachers. | Risk based on Confirmed Fact | Introduce policy-approved, read-only parent access and monitor enquiry reduction. |

# CHAPTER II

# BENEFIT ANALYSIS

## 2.1 Summary

The proposed LMS is expected to improve learning continuity, academic-process visibility, assignment administration, assessment control, and parent or guardian access to progress information. Students are expected to benefit from access to recorded classes and centralised learning activities. Teachers are expected to benefit from reduced email-based assignment handling and fewer routine progress enquiries. Academic coordinators and administrators are expected to benefit from more consistent completion, exception, and adoption information.

The benefit model uses an approved assumption of a four-week baseline followed by an eight-week pilot. The initial pilot covers three courses, approximately 60 students, and five teachers.

No measured numerical baseline is currently available for recording availability, eligible learning-activity events, teacher email-handling time, or parent enquiries. Those values must be captured during the four-week baseline or, for service-level measures that do not exist before implementation, measured from the start of the pilot. The target values are assumption-based and must not be interpreted as guaranteed results.

The modeled targets are:

- at least 90% of required recordings available within 24 hours;

- at least 95% of eligible learning-activity events successfully captured;

- at least 60% reduction in teacher time spent exchanging assignments through email; and

- at least 50% reduction in routine parent progress enquiries.

Financial benefits are not calculated because no approved salary rates, operating costs, licence costs, infrastructure costs, implementation costs, or budget values exist. Financial evaluation remains Pending Confirmation. The present benefit case is therefore operational and non-financial.

## 2.2 Assumption and Calculation

Table 2.1 — Benefit Calculation

| Metric | Value | Classification |
| --- | --- | --- |
| Full illustrative student population | Approximately 300 students | Approved Assumption |
| Full illustrative teacher population | 20 teachers | Approved Assumption |
| Full illustrative course population | 15 active courses | Approved Assumption |
| Full illustrative parent or guardian population | Up to 300 users | Approved Assumption |
| Academic-term duration | 12 weeks | Approved Assumption |
| Baseline measurement period | 4 weeks | Approved Assumption |
| Pilot measurement period | 8 weeks | Approved Assumption |
| Pilot course scope | 3 courses | Approved Assumption |
| Pilot student scope | Approximately 60 students | Approved Assumption |
| Pilot teacher scope | 5 teachers | Approved Assumption |
| Baseline required-recording availability | Pending Measurement, where applicable | Pending Confirmation |
| Target required-recording availability | At least 90% within 24 hours | Approved Assumption |
| Baseline eligible activity-capture rate | Pending Measurement, where applicable | Pending Confirmation |
| Target eligible activity-capture rate | At least 95% (Approved Pilot Service Target) | Illustrative Planning Assumption |
| Baseline teacher email-handling time | Pending Measurement over 4 weeks | Pending Confirmation |
| Target teacher email-handling reduction | At least 60% | Approved Assumption |
| Equivalent target email-handling level | No more than 40% of baseline | Derived from Approved Assumption |
| Baseline routine parent enquiries | Pending Measurement over 4 weeks | Pending Confirmation |
| Target parent-enquiry reduction | At least 50% | Approved Assumption |
| Equivalent target parent-enquiry level | No more than 50% of baseline | Derived from Approved Assumption |
| Financial benefit | Not calculated | Pending Confirmation |

### Calculation Definitions

Let:

R24 = number of required recordings made available within 24 hours
RT = total number of required recordings
AC = number of eligible learning-activity events successfully captured
AT = total number of eligible learning-activity events
E0 = teacher time spent exchanging assignments through email during the four-week baseline
E8 = teacher time spent exchanging assignments through email during the eight-week pilot
E1 = pilot email-handling time normalised to a four-week equivalent
P0 = number of routine parent progress enquiries during the four-week baseline
P8 = number of routine parent progress enquiries during the eight-week pilot
P1 = pilot parent-enquiry volume normalised to a four-week equivalent

#### 1. Required-Recording Availability Rate

Recording Availability Rate = (R24 ÷ RT) × 100%

Modeled target:

(R24 ÷ RT) × 100% ≥ 90%

#### 2. Eligible Activity-Capture Rate

Activity-Capture Rate = (AC ÷ AT) × 100%

Modeled target:

(AC ÷ AT) × 100% ≥ 95%

#### 3. Normalised Teacher Email-Handling Time

E1 = E8 × (4 ÷ 8)

E1 = E8 ÷ 2

#### 4. Teacher Email-Handling Reduction

Email-Handling Reduction = ((E0 − E1) ÷ E0) × 100%

Modeled target:

((E0 − E1) ÷ E0) × 100% ≥ 60%

Equivalent target condition:

E1 ≤ 0.40 × E0

#### 5. Normalised Parent-Enquiry Volume

P1 = P8 × (4 ÷ 8)

P1 = P8 ÷ 2

#### 6. Routine Parent-Enquiry Reduction

Parent-Enquiry Reduction = ((P0 − P1) ÷ P0) × 100%

Modeled target:

((P0 − P1) ÷ P0) × 100% ≥ 50%

Equivalent target condition:

P1 ≤ 0.50 × P0

### Calculation Assumptions

- Baseline teacher time and parent-enquiry volumes will be measured over four weeks.

- Pilot teacher time and parent-enquiry volumes will be normalised from eight weeks to an equivalent four-week period before comparison.

- Required recordings will be identified through course configuration.

- Eligible activity events will be derived from the required recordings, mandatory assignments, and mandatory quizzes used in the assumed completion calculation.

- Pilot benefit measurement will cover three courses, approximately 60 students, and five teachers.

- Where no equivalent pre-implementation recording or activity-capture process exists, the 90% and 95% measures will be treated as pilot service-level targets rather than percentage improvements from an invented baseline.

- No financial conversion or annualised financial benefit will be calculated until actual cost and resource data are approved.

- Modeled targets indicate desired pilot performance and are not guaranteed benefits.

# CHAPTER III

# SERVICE DESCRIPTION

## 3.1 General Requirement

The proposed LMS shall provide a central service for recorded learning, course-completion tracking, online assignments, timed quizzes, grading, progress access, auditability, accessibility, quiz integrity, and controlled exception handling. The requirements below include approved stakeholder requirements and approved analyst recommendations.

Table 3.1 — General Requirements

| Req ID | Requirement Description | Priority |
| --- | --- | --- |
| GR-01 | The system shall make each published class recording available on demand to authorised students while the recording is published and the LMS service is available. | Must Have |
| GR-02 | The system shall determine each student’s participation-based course-completion status using the approved provisional completion criteria defined in Section 3.2. | Must Have |
| GR-03 | The system shall allow an authorised teacher to publish an assignment to the relevant course. | Must Have |
| GR-04 | The system shall allow an authorised student to submit an assignment through the relevant course workspace. | Must Have |
| GR-05 | The system shall allow an authorised teacher to record an online grade for a submitted assignment. | Must Have |
| GR-06 | The system shall administer each timed quiz using its configured duration, attempt controls, expiry behaviour, integrity controls, and authorised additional-time accommodation. | Must Have |
| GR-07 | The system shall provide an authenticated parent or guardian with read-only access to policy-approved progress information for each correctly linked child. | Must Have |
| GR-08 | The system shall enforce role-based and relationship-based access for administrators, teachers, students, parents or guardians, and academic coordinators. | Must Have |
| GR-09 | The system shall maintain auditable records of material learning activities, grades, quiz attempts, access events, configuration changes, exceptions, corrections, and completion overrides. | Must Have |
| GR-10 | The system shall provide visible error handling and controlled recovery for failed recording publication, failed assignment submission, interrupted quiz attempts, grading corrections, and completion-status exceptions. | Must Have |

## 3.2 Product / Service Specification

| Target Market Segmentation (Market segmentation consisting of group of customer being targeted by changes in Product / Service requested in this Business Requirements) | - HVC - Non HVC - SME - Corporate - Governance - Targeted segment, please specify: [if targeted segment, please elaborate here] |
| --- | --- |
| Subscriber Eligibility | - Telkomsel Customer - Telkomsel Employee - Others, please specify: Channel Account Manager, Admin |
| Brand Eligibility | - SimPATI - AS - Loop - HALO - ByU Others, please specify: Not applicable — single storefront brand, not a multi-brand product |
| Channel Eligibility | - Self service channel - Assisted channel - UMB, please specify ADN - SMS, please specify ADN - Web, please specify: Online storefront (desktop & mobile web) - Walk-in, please specify - Call-in, please specify - Mobile Apps, please specify 3rd Party Channel, please specify |
| Partner Eligibility | - Authorized Dealer - Sales Force - Outlet & Reseller - Modern Channel Others, please specify |
| Area Coverage | - National-wide Selected Area, please specify: |
| Product / Service Terms and Conditions | Customer restriction / limitation to purchase / register this product / service (if any): None — available to all customers (guest and registered) of the online storefront. Eligible time period for customer to purchase / register this Product / Service (if any): Not time-limited — available on an ongoing basis from commercial launch (December 1, 2026) onward. Product / Service compatibility and correlation with other Product / Service (if any): Compatible with all existing payment methods and shipping options on the platform; does not change how transactions settle with the existing payment gateway (see Section 3.7). |

## 3.3 Business Process

### 3.3.1 Business Process Impact

The LMS changes the way recorded learning, assignments, quizzes, completion status, and parent or guardian progress access are managed.

Students who miss classes will have a proposed method for accessing published recordings. Enrolment will no longer be the only available course-status indicator because the LMS will retain required learning activities and determine completion using the approved assumption-based rules.

The assignment process will move from email exchange to an online lifecycle covering publication, submission, and grading. Email may remain available as a controlled fallback during the pilot but is not intended to remain the primary assignment workflow after successful rollout.

Timed quizzes will introduce configured time limits, automatic answer saving, controlled attempts, automatic submission on expiry, proportionate integrity controls, and authorised accommodations. Teachers will be responsible for configuring academic content, while system-recorded events will support traceability.

Parents or guardians will gain a self-service progress channel subject to verified linkage and applicable policy. This is expected to reduce routine progress enquiries but does not remove the need for teacher communication in complex or exceptional cases.

The assumed academic coordinator will gain responsibility for completion-exception monitoring, documented override approval, and pilot performance review. The assumed administrator will manage user access, course configuration, enrolment configuration, and parent-child relationship records.

### 3.3.2 Description

#### Existing Process

The current process is only partially confirmed and is described without adding unsupported detail:

- Students attend classes, but many students missed classes during the previous academic term and did not have recorded lessons available for catch-up.

- Some parents were dissatisfied because affected students could not catch up using recorded lessons.

- Students may be shown as enrolled in a course, but enrolment does not demonstrate whether they watch classes, participate in required activities, or complete the course.

- Some students enrol but do not watch the classes.

- Teachers exchange assignments with students through email.

- Parents contact teachers to ask about their child’s academic progress.

- Teachers respond directly to parent progress enquiries.

No confirmed current quiz-administration process, grading scale, parent portal, LMS platform, or course-completion rule was provided.

#### Proposed Process

- User, course, enrolment, and relationship setup

  - Actor: School Administrator — Approved Assumed Role

  - Action: Configures user access, roles, courses, enrolments, and verified parent-child relationships.

  - Input: User, role, course, enrolment, and verified relationship information.

  - Output: Authorised access, configured courses, and approved access relationships.

  - Control or exception: Incorrect or incomplete parent-child linkage must prevent parent or guardian access and be routed for correction. The actual source system and integration method remain Pending Confirmation.

- Recording publication

  - Actor: Teacher — Approved Assumed Role

  - Action: Publishes a class recording and associates it with the relevant course or class.

  - Input: Recording and course association.

  - Output: Published recording available at any time to authorised students.

  - Control or exception: Failed publication must generate a visible error and controlled recovery. The pilot availability target is at least 90% within 24 hours.

- Assignment publication

  - Actor: Teacher — Approved Assumed Role

  - Action: Publishes an assignment to the relevant course.

  - Input: Assignment instructions and course configuration.

  - Output: Assignment available to authorised students.

  - Control or exception: Publication failure must be visible and recoverable. Detailed file and grading rules remain Pending Confirmation.

- Assignment submission

  - Actor: Student — Approved Assumed Role

  - Action: Submits work through the relevant course workspace.

  - Input: Published assignment and student work.

  - Output: Timestamped assignment submission.

  - Control or exception: Failed submission must be visible and recoverable. Late submission and resubmission rules remain Pending Confirmation.

- Assignment grading

  - Actor: Teacher — Approved Assumed Role

  - Action: Reviews submitted work and records a grade online.

  - Input: Student submission and applicable assessment criteria.

  - Output: Recorded grade.

  - Control or exception: Grade corrections must remain auditable. Grading scale and written-feedback requirements remain Pending Confirmation.

- Quiz configuration and publication

  - Actor: Teacher — Approved Assumed Role

  - Action: Publishes a mandatory or optional quiz with its duration, attempt controls, integrity controls, and authorised accommodations.

  - Input: Quiz content and configuration.

  - Output: Published timed quiz.

  - Control or exception: Quiz duration must remain within the assumed 15-to-120-minute range. Actual institutional quiz policy remains Pending Confirmation.

- Timed quiz attempt

  - Actor: Student and System

  - Action: The student completes the quiz while the system manages the timer, automatic saving, attempt state, and expiry.

  - Input: Published quiz and configured controls.

  - Output: Submitted quiz attempt and activity record.

  - Control or exception: The default is one attempt, one active session, no normal pause or restart, and automatic submission on expiry. Authorised additional time may modify the duration.

- Completion determination

  - Actor: System

  - Action: Evaluates captured activity against the approved DUMMY-mode completion rules.

  - Input: Required-recording viewing percentage, mandatory assignment status, and mandatory quiz-attempt status.

  - Output: Calculated course-completion status.

  - Control or exception: Missing activity events must be reported as exceptions rather than silently treated as completion.

- Completion exception review

  - Actor: Teacher and Academic Coordinator — Approved Assumed Roles

  - Action: The teacher identifies an exception, and the academic coordinator approves or rejects a documented override.

  - Input: Calculated status, supporting information, and override reason.

  - Output: Retained original status, approved revised status where applicable, and audit record.

  - Control or exception: No override is effective without a documented reason and academic-coordinator approval.

- Progress access

  - Actor: Student, Parent or Guardian, and Teacher

  - Action: Authorised users view permitted progress information.

  - Input: Learning activities, assignment status, quiz information, grades, and completion status.

  - Output: Role-appropriate progress view.

  - Control or exception: Parent or guardian access is authenticated, read-only, relationship-based, and conditional on applicable policy.

- Operational monitoring and pilot review

  - Actor: Academic Coordinator and School Administrator — Approved Assumed Roles

  - Action: Reviews adoption, recording availability, activity capture, assignment handling, parent enquiries, exceptions, and unresolved critical defects.

  - Input: LMS reports, baseline measurements, pilot results, and issue records.

  - Output: Pilot assessment and decision to proceed, hold, correct, or roll back.

  - Control or exception: Wider rollout must not proceed where onboarding is incomplete, pilot results are inadequate, or a critical privacy, security, or data-integrity defect remains unresolved.

### 3.3.3 Security

The proposed security controls are business requirements and approved recommendations. Actual technical standards, legal obligations, authentication mechanisms, encryption implementation, security architecture, and retention periods remain Pending Confirmation.

#### Authorization

Access must be restricted according to the assumed roles of administrator, teacher, student, parent or guardian, and academic coordinator.

Teachers must access only authorised courses and academic functions. Students must access learning activities through authorised identities. Parents or guardians must access only read-only progress information for correctly linked children. Academic coordinators must exercise only the override and monitoring responsibilities assigned to them.

#### Role-Based and Relationship-Based Access

The LMS must enforce role-based permissions and verified parent-child relationships. A parent or guardian must not receive access solely because the person claims a relationship with a student.

Changes to role assignments and parent-child relationships must be auditable.

The actual identity and account model remains Pending Confirmation.

#### Sensitive Data

Student identity, learning activity, grades, quiz records, completion status, and parent-child relationships must be treated as sensitive educational data.

The exact classification, handling rules, disclosure rules, retention periods, and lawful-access conditions remain Pending Confirmation.

#### Audit Trail

The system must retain traceable records of material actions, exceptions, corrections, and changes. Audit records must identify the relevant actor, action, affected record, and time of action.

Traceability must cover grade corrections, completion overrides, parent or guardian access, relationship changes, quiz events, and configuration changes.

#### Segregation of Duties

For the assumed operating model:

- administrators manage access and configuration;

- teachers manage academic content and grading;

- academic coordinators approve documented completion overrides; and

- parents or guardians have read-only access.

The final detailed permission matrix remains Pending Confirmation.

#### Document and Data Protection

The solution must prevent unauthorised access to recordings, submitted assignments, grades, quiz responses, progress information, and audit records.

The actual data-protection method, storage location, backup design, encryption standard, and technical controls remain Pending Confirmation.

#### Exception Access

Administrative or academic exception access must be limited to authorised roles and retained in the audit trail. Emergency or elevated-access procedures remain Pending Confirmation.

### 3.3.4 Organization and Policy

The assumed operating responsibilities are:

- School Administrator: User access, course configuration, enrolment configuration, and parent-child relationship administration.

- Teacher: Learning-content publication, assignment administration, quiz configuration, grading, and identification of completion exceptions.

- Student: Participation in learning activities and submission of required work.

- Parent or Guardian: Read-only viewing of authorised progress information for correctly linked children.

- Academic Coordinator: Monitoring of completion exceptions, approval of documented overrides, and review of pilot results.

The actual named process owner and organisational titles remain Pending Confirmation.

The initiative may require institutional policies or procedures covering:

- recorded-class publication and availability;

- student access to recordings;

- course-completion definitions;

- assignment submission and grading;

- timed-quiz attempts and expiry;

- accessibility accommodations;

- parent or guardian access and consent;

- student-data privacy;

- retention and deletion;

- grade and completion corrections;

- audit review; and

- exception escalation.

No actual policy is approved through this BRD. Policy-specific matters remain Pending Confirmation.

Training and operational preparation must explain:

- how teachers publish recordings and academic activities;

- how students access recordings, submit assignments, and complete quizzes;

- how administrators manage users and relationships;

- how academic coordinators review exceptions;

- what parents or guardians may and may not view;

- how errors and disputes are reported; and

- when email fallback may be used during the pilot.

### 3.3.5 Service Delivery Plan

The initiative introduces a new application-enabled operational service; therefore, a service delivery plan is required.

#### Service Entry

The LMS may enter pilot service only after the Target Ready for Service conditions in Section 4.1 have been satisfied. These conditions include core-function validation, access setup, pilot-course configuration, user onboarding, reporting availability, exception handling, and resolution of critical privacy, security, or data-integrity defects.

#### Operating Model

Teachers operate the academic-content, assignment, quiz, and grading functions. Administrators maintain access and relationship configuration. Academic coordinators monitor completion and pilot results. Students and parents or guardians use authorised self-service functions.

#### Service Measurement

The service will be evaluated against the approved DUMMY-mode metrics:

- recording availability within 24 hours;

- eligible activity-capture coverage;

- teacher assignment-email handling reduction; and

- routine parent-enquiry reduction.

#### Support and Recovery

Users must be able to report access, content, assignment, quiz, grade, completion, and parent-linkage issues. The exact support channel and response targets remain Pending Confirmation.

Material exceptions must be visible, traceable, and recoverable through approved operational roles. Silent data loss or undocumented correction is not acceptable.

#### Continuity During Pilot

The existing email-based assignment process will remain available as a controlled fallback during the eight-week pilot. It must not become an uncontrolled parallel process that prevents reliable LMS measurement.

#### Transition to Wider Service

Wider service delivery is conditional on:

- successful onboarding;

- acceptable pilot performance;

- adequate recording and activity-capture results;

- operational readiness;

- resolution of material exceptions; and

- no unresolved critical privacy, security, or data-integrity defect.

## 3.4 Complain Handling

The complaint-handling process covers issues associated with:

- access failure;

- incorrect role assignment;

- incorrect parent-child linkage;

- missing or unavailable recordings;

- unsuccessful assignment submission;

- grading discrepancies;

- interrupted or incorrectly expired quiz attempts;

- missing learning-activity records;

- disputed completion status;

- unauthorised information visibility; and

- unavailable progress information.

The actual complaint-reporting channel remains Pending Confirmation.

The proposed handling process is:

- The user reports the issue through the approved support channel.

- The issue is categorised and linked to the affected user, course, activity, or record.

- The school administrator reviews access, configuration, and relationship-linkage issues.

- The teacher reviews content, assignment, quiz-content, and grading issues.

- The academic coordinator reviews completion disputes and documented override requests.

- Material privacy, security, or data-integrity issues are escalated to the responsible organisational representative, whose identity remains Pending Confirmation.

- Corrective action, recovery, or rejection is recorded.

- Any material change to a grade, completion result, access relationship, or quiz record remains auditable.

- Repeated issues are considered in pilot monitoring and rollout decisions.

Complaint response and resolution targets remain Pending Confirmation because no service-level values were approved.

## 3.5 Reporting

Table 3.2 — Reporting Requirements

| Report | Metrics / Content | Frequency | Recipient | Owner |
| --- | --- | --- | --- | --- |
| Course Participation and Completion Dashboard | Enrolment, required-recording activity, mandatory assignment status, mandatory quiz-attempt status, calculated completion, approved overrides, and completion exceptions | On demand and at pilot review | Teachers and Academic Coordinator | Academic Coordinator |
| Assignment and Quiz Status Report | Published assignments, submissions, grading status, quiz attempts, expiry events, interrupted attempts, and unresolved exceptions | On demand | Teachers and Academic Coordinator | Teachers |
| Pilot Benefit, Access, and Adoption Report | Recording availability, eligible activity-capture rate, teacher email-handling reduction, parent-enquiry reduction, pilot participation, parent-child linkage exceptions, onboarding status, and unresolved critical defects | At completion of the four-week baseline and at completion of the eight-week pilot | Academic Coordinator and Business / Process Owner | Academic Coordinator |

The exact report format, distribution channel, data-retention period, and technical reporting tool remain Pending Confirmation.

## 3.6 Monitoring

Table 3.3 — Monitoring and Alert Requirements

| Metric | Threshold | Frequency | Alert Recipient | Required Action |
| --- | --- | --- | --- | --- |
| Required-recording availability | At least 90% of required recordings available within 24 hours | During the pilot and at pilot review | Academic Coordinator and relevant Teacher | Investigate missing or delayed recordings, correct the process, and consider holding wider rollout if performance remains inadequate. |
| Eligible activity-capture rate | At least 95% | During the pilot and at pilot review | Academic Coordinator and School Administrator | Investigate missing events, correct affected completion records, and resolve the capture issue. |
| Teacher assignment-email handling reduction | At least 60% against the normalised four-week baseline | At pilot close | Academic Coordinator and Business / Process Owner | Review assignment-workflow adoption and correct the process or hold wider rollout if the target is not adequately achieved. |
| Routine parent progress-enquiry reduction | At least 50% against the normalised four-week baseline | At pilot close | Academic Coordinator and Business / Process Owner | Review parent access, linkage, permitted information, and adoption; correct the process or hold wider rollout if the target is not adequately achieved. |
| Critical privacy, security, or data-integrity defects | No unresolved critical defect before wider rollout | Before each wider-rollout decision | Academic Coordinator and responsible organisational representative | Stop or hold rollout until the defect is resolved and readiness is reassessed. |

The method for classifying a defect as critical remains Pending Confirmation and must be established through the applicable governance and security process.

## 3.7 Settlement Plan

A financial settlement plan is not applicable.

The approved LMS scope does not introduce or modify:

- payment execution;

- fund transfer;

- fee collection;

- financial settlement;

- financial reconciliation; or

- disbursement processing.

No financial transaction will be initiated, approved, or settled through the proposed service under this BRD. Any future payment-related capability would require a separate approved scope, requirements analysis, control model, and settlement plan.

## 3.8 Assumptions and Dependencies

Table 3.4 — Assumptions and Dependencies

| ID | Type | Description | Impact if Incorrect / Unavailable | Status |
| --- | --- | --- | --- | --- |
| AS-01 | Assumption | The DUMMY-mode organisation is one K–12 school operating a 12-week academic term with approximately 300 students, 20 teachers, 15 active courses, and up to 300 parent or guardian users. | Scope, volumes, benefit interpretation, reporting, and rollout planning would require revision. | Illustrative Planning Assumption |
| AS-02 | Assumption | Administrators manage user access, course configuration, enrolment configuration, and parent-child relationships; teachers manage content, assignments, quizzes, and grading; students complete learning activities; parents or guardians receive read-only linked-child access; and an academic coordinator monitors completion exceptions and approves documented overrides. | Responsibility assignments, access design, workflows, and governance would require revision. | Illustrative Planning Assumption |
| AS-03 | Assumption | Completion requires at least 80% viewing of required-recording duration, submission of all mandatory assignments, and attempts of all mandatory quizzes. Timed quizzes use a 15-to-120-minute per-quiz duration, one attempt by default, one active session, no normal pause or restart, automatic saving, automatic submission on expiry, and authorised additional-time accommodation. | Completion, quiz, reporting, acceptance-testing, and exception rules would require revision. | Provisional Pilot Configuration |
| AS-04 | Assumption | A four-week baseline and eight-week pilot will measure targets of at least 90% recording availability within 24 hours, at least 95% activity capture, at least 60% reduction in teacher assignment-email handling, and at least 50% reduction in routine parent enquiries. | The benefit model, monitoring thresholds, and pilot success criteria would require revision. | Approved Pilot Service Target |
| AS-05 | Assumption | The pilot covers three courses, approximately 60 students, five teachers, and authorised parent or guardian access for participating students. Wider rollout occurs only after onboarding, target review, and resolution of critical privacy, security, and data-integrity defects. Email remains a controlled pilot fallback. | Release scope, operational exposure, transition controls, and rollback planning would require revision. | Illustrative Planning Assumption |
| DEP-01 | Data Dependency | User, role, course, enrolment, activity, assignment, quiz, grade, and parent-child relationship data must be available and sufficiently accurate. | Access, completion calculation, reporting, and parent access may be incomplete or inaccurate. | Pending Confirmation |
| DEP-02 | System Dependency | The selected LMS platform, video-delivery service, integrations, and technical architecture must support the approved business requirements. | Implementation feasibility, performance, storage, access, and reporting may be affected. | Pending Confirmation |
| DEP-03 | Infrastructure Dependency | Recording storage, content delivery, connectivity, backup, recovery, and operational support must be available. | Recordings, quizzes, submissions, and reports may be unavailable or unreliable. | Pending Confirmation |
| DEP-04 | Team Dependency | Teachers, administrators, academic coordinators, students, and parents or guardians must complete required onboarding and operate their assigned processes. | Adoption may be incomplete, records may be fragmented, and benefit targets may not be achieved. | Approved for Illustrative Planning; Actual Readiness Pending Confirmation |
| DEP-05 | Policy Dependency | Privacy, consent, age-based parent access, disclosure, retention, accessibility, recording, assessment, and academic-correction policies must be approved. | Parent access or other service functions may need to be restricted, redesigned, or excluded. | Pending Confirmation |
| DEP-06 | Approval Dependency | Parent or guardian access must not be enabled beyond policy-approved information and verified relationships. | Student information could be disclosed inappropriately. | Pending Confirmation |
| DEP-07 | Approval Dependency | Wider rollout requires successful pilot review and no unresolved critical privacy, security, or data-integrity defect. | Wider deployment may expose more users to unresolved operational or control failures. | Approved DUMMY Assumption |
| OQ-01 | Open Question | Actual organisation type and population are unconfirmed. The approved DUMMY model uses the values in AS-01. | The production scope may differ materially from this BRD. | Resolved for Illustrative Planning; Actual Values Pending Confirmation |
| OQ-02 | Open Question | Existing platform, integrations, vendor, budget, implementation schedule, and technical architecture are unknown. | Procurement, delivery timing, feasibility, and solution design cannot be finalised. | Pending Confirmation |
| OQ-03 | Open Question | Actual privacy, consent, age-based access, account model, and parental-disclosure requirements are unknown. | Parent or guardian access cannot receive final production approval. | Pending Confirmation |
| OQ-04 | Open Question | Video format, retention, download rights, storage, quality, and detailed accessibility standards are unknown. | Video delivery and infrastructure requirements cannot be finalised. | Pending Confirmation |
| OQ-05 | Open Question | Actual institutional completion and timed-quiz rules are unknown. The approved DUMMY design uses AS-03. | Production academic rules and acceptance criteria may require revision. | Resolved for Illustrative Planning; Actual Policy Pending Confirmation |

# CHAPTER IV

# RELEASE PLAN

## 4.1 Target Ready for Service

The Target Ready for Service milestone is the point immediately before the assumed eight-week pilot begins. No fixed calendar date has been approved; scheduling remains Pending Confirmation.

The LMS will be considered ready for pilot service when:

- The pilot scope of three courses, approximately 60 students, and five teachers has been configured.

- Required user access, roles, course enrolments, and verified parent-child relationships have been prepared.

- GR-01 through GR-10 have been validated for the pilot scope.

- Required-recording publication, activity capture, assignment publication, assignment submission, online grading, timed-quiz behaviour, completion determination, parent-access controls, audit records, accessibility controls, and exception recovery have been tested.

- The assumed 80% recording-viewing threshold and timed-quiz rules have been configured.

- Reporting and monitoring required for the four modeled benefit measures are available.

- Pilot users have received the required communication and training.

- The four-week baseline has been completed, or the approved baseline-measurement process is operational for measurements that can only begin during the pilot.

- The complaint-reporting and exception-escalation process has been established, even where the actual channel remains Pending Confirmation.

- Parent or guardian access is restricted to policy-approved information and verified relationships.

- No unresolved critical privacy, security, or data-integrity defect remains.

- The controlled email fallback process has been identified for pilot continuity.

Readiness approval must be documented by the appropriate business, implementation, operational, and risk or security representatives. Actual named approvers remain Pending Confirmation.

## 4.2 Commercial Launch

For this internal initiative, Commercial Launch means operational go-live.

The first operational go-live is the start of the assumed eight-week pilot. It must occur only after the Target Ready for Service milestone has been achieved and the affected pilot users have completed the required socialization and training.

The pilot launch scope consists of:

- three courses;

- approximately 60 students;

- five teachers; and

- authorised parent or guardian access for participating students, subject to verified relationships and applicable policy.

The pilot will begin benefit measurement for recording availability, activity capture, teacher email-handling reduction, and routine parent-enquiry reduction.

A wider operational launch will occur only after the pilot has been completed and the rollout criteria in Section 4.4 have been satisfied. No fixed launch date is approved.

## 4.3 Internal Socialization Plan

Internal socialization must occur before affected users enter the pilot or any later rollout stage.

### Teachers

Teachers must receive guidance on:

- publishing recordings;

- publishing assignments and quizzes;

- configuring mandatory activities;

- applying the assumed quiz rules;

- grading online;

- reviewing activity and completion status;

- reporting exceptions; and

- using email only as a controlled pilot fallback.

The assumed academic coordinator and school administrator will coordinate the relevant operational communication.

### Students

Students must receive guidance on:

- accessing recordings;

- submitting assignments;

- starting and completing timed quizzes;

- timer expiry and automatic submission;

- viewing available progress;

- reporting access or activity-record issues; and

- the effect of required learning activities on assumed completion status.

### Parents or Guardians

Parents or guardians participating in the pilot must receive guidance on:

- authenticated access;

- verified parent-child linkage;

- read-only access;

- permitted progress information;

- privacy boundaries;

- reporting incorrect linkage or information; and

- circumstances that still require direct teacher communication.

Parent communication must not promise access that has not been approved through policy.

### Administrators and Academic Coordinators

Administrators and academic coordinators must receive guidance on:

- user and role administration;

- parent-child relationship controls;

- course and enrolment configuration;

- completion-exception review;

- documented overrides;

- audit records;

- reporting and monitoring;

- complaint escalation;

- pilot hold and rollback conditions; and

- wider-rollout criteria.

Socialization completion must be confirmed before the relevant rollout stage. The communication channel and detailed training materials remain Pending Confirmation.

## 4.4 Rollout Scenario

Selected Scenario: Pilot, Controlled Parallel Fallback, and Phased Rollout

### Phase 1 — Readiness and Baseline

A four-week baseline will measure current teacher time spent exchanging assignments through email and routine parent progress enquiries. Recording availability and activity-capture measures will be established during the baseline where equivalent current processes exist or from the start of the pilot where they do not.

During this phase, the pilot courses, users, roles, learning activities, parent-child relationships, reports, controls, and support processes will be prepared.

### Phase 2 — Eight-Week Pilot

The pilot will cover:

- three courses;

- approximately 60 students;

- five teachers; and

- authorised parent or guardian access for participating students where permitted.

The email-based assignment process will remain available as a controlled fallback. It must not be used as an uncontrolled duplicate workflow.

Pilot performance will be measured against:

- at least 90% recording availability within 24 hours;

- at least 95% eligible activity capture;

- at least 60% reduction in teacher assignment-email handling; and

- at least 50% reduction in routine parent progress enquiries.

### Phase 3 — Pilot Review

At the end of the pilot, the academic coordinator and relevant business, implementation, operational, and risk or security representatives will review:

- user onboarding and adoption;

- recording availability;

- activity-capture reliability;

- assignment and quiz operation;

- completion determination and overrides;

- parent or guardian access;

- complaint and exception records;

- benefit results; and

- unresolved critical defects.

### Phase 4 — Phased Wider Rollout

The remaining courses and users will be onboarded in stages only if the pilot demonstrates acceptable readiness and control.

The exact number of wider-rollout stages and their calendar timing remain Pending Confirmation.

### Success Criteria

Wider rollout may proceed when:

- required onboarding has been completed;

- recording and activity-capture performance has been reviewed as acceptable;

- assignment, quiz, grading, and completion processes operate reliably;

- parent or guardian access complies with approved policy;

- operational exceptions are controlled;

- modeled benefit results have been reviewed; and

- no critical privacy, security, or data-integrity defect remains unresolved.

### Hold Criteria

Rollout must be held where:

- required onboarding is incomplete;

- recording or activity-capture performance is inadequate;

- completion calculations cannot be relied upon;

- parent or guardian access does not comply with approved policy;

- material exceptions remain unresolved; or

- a critical privacy, security, or data-integrity defect remains unresolved.

### Rollback Criteria

The affected rollout stage may be rolled back where the LMS cannot reliably support required learning activities or where continuing operation creates unacceptable privacy, security, data-integrity, or academic-processing exposure.

During the pilot, the controlled email-based assignment process remains the fallback. Any rollback must preserve necessary academic and audit records according to the applicable retention policy, which remains Pending Confirmation.

### Full-Rollout Condition

Full rollout may proceed only after:

- successful completion of the pilot;

- completion of required socialization;

- acceptable operational and benefit review;

- resolution of critical defects;

- confirmation of policy-dependent parent or guardian access;

- operational ownership acceptance; and

- approval from the appropriate organisational decision-makers.

# CHAPTER V

# RETIREMENT PLAN & SIGNOFF

## 5.1 Product / Service Retirement Plan

No existing Learning Management System has been confirmed. Therefore, this BRD does not approve the retirement of an existing LMS, platform, vendor service, or technical component.

The current email-based assignment exchange process will not be retired at the start of the pilot. It will remain available as a controlled fallback during the eight-week pilot to reduce operational disruption.

After successful pilot completion and phased wider rollout, the organisation may consider retiring email as the primary assignment-submission and grading channel. That retirement is not confirmed through this BRD.

Any future retirement decision must require:

- confirmation that the LMS assignment workflow is operational and accepted;

- completion of required user onboarding;

- acceptable assignment, quiz, grading, and completion operation;

- resolution of material defects;

- availability of a suitable continuity process;

- migration or preservation of necessary academic records;

- approval of the applicable retention policy; and

- formal operational-owner approval.

Parent progress enquiries will not be formally retired as a communication process. Parent or guardian self-service is expected to reduce routine enquiries, but an appropriate communication channel will still be required for complex academic, access, safeguarding, or dispute matters. The actual channel remains Pending Confirmation.

If the LMS pilot or rollout is unsuccessful, affected users may return to the controlled fallback process while corrective action or redesign is performed. Rollback must not result in the loss of necessary academic, access, complaint, or audit records.

## 5.2 Document Signoff

Table 5.1 — Document Signoff Matrix

| Role | Name | Title | Status | Date |
| --- | --- | --- | --- | --- |
| Business Owner |  |  | Pending Approval |  |
| Process / Product Lead |  |  | Pending Approval |  |
| Implementation Lead |  |  | Pending Approval |  |
| Risk / Security Representative |  |  | Pending Approval |  |
| Operational Owner |  |  | Pending Approval |  |