BUSINESS REQUIREMENTS DOCUMENT (BRD)

CUSTOMER LOYALTY PROGRAM — TIERED POINTS, REDEMPTION & BIRTHDAY REWARDS

# APPROVAL SHEET

BUSINESS REQUIREMENTS DOCUMENT (BRD)

CUSTOMER LOYALTY PROGRAM — TIERED POINTS, REDEMPTION & BIRTHDAY REWARDS

[City], July 30, 2026

Prepared by,

Business Analyst

[Business Analyst Name]

| Acknowledged by, Marketing Lead (________________________) Date: | Acknowledged by, Finance Lead (________________________) Date: |
| --- | --- |

Approved by,

Business Owner

(________________________)

Date:

# FOREWORD

This Business Requirements Document (BRD) has been prepared to formally define the business, functional, and process requirements for a new customer loyalty program — a simple, points-based system with tiered benefits and automated birthday rewards — intended to recognize and retain the business's most frequent customers.

Completion of this document would not have been possible without input and collaboration from several teams. The author wishes to thank:

- Marketing, for input on customer communication, tier benefits, and birthday-messaging design.

- Finance, for input on the points-liability and revenue-recognition treatment of the program.

- Store Operations and IT/Systems, for input on enrollment, point-tracking, and POS/online integration feasibility.

[City], July 30, 2026

[Business Analyst Name]

# ABSTRACT

This initiative has been discussed internally for approximately two years without being formally scoped. In Q2 2026 alone, staff logged 18 unprompted customer requests for a rewards program, and at least 2 of 3 known direct competitors already operate a tiered loyalty program. Of the business's 6,400 active customers, 2,240 (35%) are repeat customers who already account for 58% of total revenue — the group this program is designed to reward and retain.

This BRD defines requirements for a simple, single-earn-rate points program (1 point per $1 spent, redeemable at 100 points = $5) with three tiers — Bronze, Silver, and Gold — based on trailing 12-month spend, an 18-month points-expiration policy to prevent unredeemed points from becoming an unbounded balance-sheet liability, and an automated birthday bonus and greeting. Modeling in Section 2.2 projects approximately $48,990 in net annual benefit from increased visit frequency and spend among an estimated 1,568 enrolled members in Year 1, and shows that the 18-month expiration policy caps the modeled outstanding points liability at approximately $34,000 in steady state, versus approximately $86,000 by the end of Year 2 if points never expire.

Keywords: Customer Loyalty Program, Points and Rewards, Tiered Membership, Points Expiration, Points Liability, Birthday Rewards, Business Requirements Document (BRD).

# TABLE OF CONTENTS

APPROVAL SHEET	2

FOREWORD	3

ABSTRACT	4

TABLE OF CONTENTS	5

LIST OF TABLES	7

CHAPTER I	8

INTRODUCTION	8

1.1 Overview	8

1.1.1 Background	8

1.1.2 Business and Market Analysis	8

1.1.3 Relevant Historical Data	8

1.2 Business Objective	9

1.3 Purpose of this Business Requirement	9

1.4 Program Type	9

1.5 Business Risk	9

CHAPTER II	10

BENEFIT ANALYSIS	10

2.1 Summary	10

2.2 Assumption and Calculation	10

CHAPTER III	12

SERVICE DESCRIPTION	12

3.1 General Requirement	12

3.2 Product / Service Specification	12

3.3 Business Process	13

3.3.1 Business Process Impact	13

3.3.2 Description	13

3.3.3 Security	13

3.3.4 Organization and Policy	13

3.3.5 Service Delivery Plan	13

3.4 Complain Handling	14

3.5 Reporting	14

3.6 Monitoring	14

3.7 Settlement Plan	14

3.8 Assumptions and Dependencies	14

CHAPTER IV	16

RELEASE PLAN	16

4.1 Target Ready for Service	16

4.2 Commercial Launch	16

4.3 Internal Socialization Plan	16

4.4 Rollout Scenario	16

CHAPTER V	17

RETIREMENT PLAN & SIGNOFF	17

5.1 Product / Service Retirement Plan	17

5.2 Document Signoff	17

# LIST OF TABLES

Table 1.1  Current-State Baseline — Q2 2026

Table 2.1  Benefit Calculation

Table 3.1  General Requirements

Table 5.1  Document Signoff Matrix

# CHAPTER I

# INTRODUCTION

## 1.1 Overview

### 1.1.1 Background

A customer loyalty program has been discussed internally for approximately two years without being formally scoped or funded. The immediate trigger for this initiative is a combination of sustained customer demand and competitive pressure: in Q2 2026 alone, staff logged 18 unprompted customer requests for a rewards or points program, and at least 2 of the business's 3 known direct competitors already operate a tiered loyalty program. This gap between customer expectation, competitive practice, and the business's current offering is the trigger for this initiative.

### 1.1.2 Business and Market Analysis

The Owner has directly observed that at least 2 of 3 known direct competitors operate a tiered, points-based loyalty program with member-only benefits, comparable to the tiered structures used in industries such as airline frequent-flyer programs. Industry data on retail loyalty programs consistently shows that enrolled members tend to visit more often and spend more per visit than non-members, which is the basis for the enrollment and uplift assumptions used in Section 2.2. This competitive gap, combined with the customer demand described in 1.1.1, is the concrete market-facing basis for this initiative.

### 1.1.3 Relevant Historical Data

The table below summarizes the current-state baseline referenced throughout this document.

Table 1.1  Current-State Baseline — Q2 2026

| Metric (Q2 2026 baseline) | Value |
| --- | --- |
| Active customers (trailing 12 months) | 6,400 |
| Repeat customers (2+ purchases, trailing 12 months) | 2,240 (35% of active customers) |
| Repeat customers' share of total revenue | 58% |
| Average transaction value (all customers) | $42.00 |
| Average annual visit frequency (repeat customers) | 5.2 visits/year |
| Unprompted customer requests for a rewards program (Q2 2026) | 18 |
| Direct competitors already operating a loyalty program | 2 of 3 known competitors |

Repeat customers make up just 35% of the active customer base but already account for 58% of total revenue — the concentration of value this program is designed to protect and grow. These are also the customers most likely to notice, and ask about, the absence of a loyalty program (1.1.1).

## 1.2 Business Objective

Launch a simple, easy-to-understand points-based loyalty program with tiered benefits to reward and retain the business's most frequent customers — currently 35% of customers driving 58% of revenue — address recurring, repeated customer requests for such a program, and close the competitive gap with the 2 of 3 known competitors that already operate one. Section 2.2 projects this could deliver approximately $48,990 in net annual benefit in Year 1.

## 1.3 Purpose of this Business Requirement

☐ Business requirements to enhance existing Services/Application/Process

☐ Business requirements to terminate existing Services/Application/Process

☒ Business requirements for new Services/Application/Process

☐ Business requirements to replace existing Services/Application/Process

☐ Others, please specify

Description

This BRD formally defines the business, functional, and process requirements for the design and launch of a new customer loyalty program, including points earning and redemption, a three-tier benefit structure, a points-expiration policy, and an automated birthday reward. It is intended to guide Marketing, Finance, IT/Systems, and Store Operations in scoping, building, and launching the program.

## 1.4 Program Type

| If it's an IT-led program: |  |
| --- | --- |
| ☒ Automation | ☐ End of support |
| ☐ Audit compliance | ☐ Infrastructure |
| ☒ Business engagement model | ☐ License renewal |
| ☐ Capacity expansion | ☐ Integration / modernization |
| ☐ Cloud | ☐ Security compliance |
| ☐ Digital ways of working | ☐ Security enhancement |
| ☐ End of life replacement | ☐ Others, please specify: |

## 1.5 Business Risk

Risks of proceeding with this initiative:

- Points liability risk: unredeemed points represent a deferred-revenue liability on the balance sheet — a future obligation to provide goods or services. Modeled without an expiration policy, this liability is projected to reach approximately $86,000 by the end of Year 2 (Table 2.1) and would continue growing indefinitely. This is the concrete version of the concern raised internally about points being “a liability on the books forever,” and it is a real and standard accounting consideration for points-based programs, not a hypothetical one. The 18-month expiration policy defined in BR-04 is modeled to cap this at approximately $34,000 in steady state.

- Program complexity risk: if the earn/redeem rules or tier thresholds are too complex, member adoption and satisfaction may suffer instead of improving; this is mitigated by using a single earn rate per tier and a flat, easy-to-explain redemption ratio (100 points = $5, per BR-03).

- Margin risk: redemption discounts reduce gross margin on the transaction in which they are used; the modeled cost of the program is approximately $7,175 per year (1.8% of enrolled-member revenue), already netted into the benefit figure in Section 2.2.

Risks of not proceeding:

- Continued loss of repeat-customer goodwill and, potentially, repeat customers themselves to the 2 of 3 known competitors that already reward loyalty, with the 18 unprompted customer requests logged in Q2 2026 likely to recur each quarter.

- Continued flat repeat-customer visit frequency (5.2 visits/year) and transaction value ($42.00), foregoing the approximately $48,990 in modeled annual benefit in Section 2.2.

# CHAPTER II

# BENEFIT ANALYSIS

## 2.1 Summary

An estimated 1,568 of the business's 2,240 repeat customers (70%) are projected to enroll in the loyalty program in Year 1. Enrolled members are modeled to increase their visit frequency by 12% (from 5.2 to 5.82 visits/year) and their average transaction value by 4% (from $42.00 to $43.68), reflecting typical behavior of loyalty-program members working toward point redemption thresholds and tier upgrades. Net of the estimated $7,175 annual cost of point redemptions, this is projected to deliver approximately $48,990 in net annual benefit in Year 1. Separately, introducing the 18-month points-expiration policy (BR-04) is modeled to cap the outstanding points liability at approximately $34,000 in steady state, versus approximately $86,000 by the end of Year 2 if points were never expired.

## 2.2 Assumption and Calculation

The table below shows the calculation.

Table 2.1  Benefit Calculation

| Metric | Value |
| --- | --- |
| Projected Year-1 enrollment (70% of repeat customers) | 1,568 members |
| Baseline avg. visit frequency (enrolled members, pre-program) | 5.2 visits/year |
| Target avg. visit frequency (enrolled members, post-launch, +12%) | 5.82 visits/year |
| Baseline avg. transaction value (enrolled members, pre-program) | $42.00 |
| Target avg. transaction value (enrolled members, post-launch, +4%) | $43.68 |
| Baseline annual revenue, future-enrolled members (pre-program) | $342,451 |
| Target annual revenue, enrolled members (post-launch) | $398,613 |
| Gross annual revenue uplift | $56,162 |
| Estimated points-redemption cost (1.8% of enrolled-member revenue) | $7,175 |
| Net annual benefit | ~$48,990 |
| Projected outstanding points liability, no expiration (by end of Year 2) | ~$86,000 |
| Projected outstanding points liability, with 18-month expiration (steady state) | ~$34,000 |

Assumptions used in this calculation:

- Year-1 enrollment is assumed at 70% of the 2,240 repeat customers identified in Table 1.1 (1,568 members); actual enrollment will be tracked via the Loyalty Program Performance Report (3.5).

- The +12% visit-frequency and +4% transaction-value uplifts are assumed based on typical enrolled-member behavior in tiered points programs and are not specific to this business's historical data; they should be validated against actual results after launch.

- The redemption cost of 1.8% of enrolled-member revenue assumes a blended average earn rate across the Bronze/Silver/Gold tiers and a typical redemption pattern; actual cost will depend on the real tier distribution and redemption behavior observed after launch.

- The points-liability estimates (no-expiration vs. 18-month expiration) assume an average 60% same-year redemption rate, typical of point-based loyalty programs, applied to modeled point issuance from the enrolled-member revenue above; these will be revisited with Finance once real issuance and redemption data are available.

# CHAPTER III

# SERVICE DESCRIPTION

## 3.1 General Requirement

The system shall provide a single, easy-to-understand points-based loyalty program — one earn rate per tier, one redemption ratio, and one expiration rule — with automatic tier upgrades and an automated birthday reward, requiring no manual calculation by staff or customers.

Table 3.1  General Requirements

| Req ID | Requirement Description | Priority |
| --- | --- | --- |
| BR-01 | The system shall award members 1 point per $1 of qualifying spend at the Bronze (entry) tier, automatically at the time of purchase, at POS and online. | Must Have |
| BR-02 | The system shall track cumulative qualifying spend per member on a rolling 12-month basis and automatically upgrade the member to Silver at $300 (earning 1.25 points/$1) and Gold at $750 (earning 1.5 points/$1). | Must Have |
| BR-03 | The system shall allow members to redeem points for a discount at checkout at a fixed rate of 100 points = $5.00, in $5 increments, applicable to the full purchase with no category exclusions. | Must Have |
| BR-04 | The system shall automatically expire a member's accumulated points if the account has no qualifying purchase or redemption activity for 18 consecutive months, and shall notify the member by email at least 30 days before expiration. | Must Have |
| BR-05 | The system shall automatically credit a birthday bonus — 50 points for Bronze/Silver members, or 100 points plus a $10 voucher for Gold members — to each enrolled member's account on the first day of their birthday month, and automatically send a birthday email/SMS greeting that same day. | Must Have |
| BR-06 | The system shall display each member's current point balance, tier status, and progress toward the next tier at checkout (POS receipt/screen) and in an online account portal. | Must Have |
| BR-07 | The system shall log every point transaction — earn, redemption, expiration, and birthday bonus — with a timestamp, source, and running balance to support audit and customer-service inquiries. | Must Have |

## 3.2 Product / Service Specification

| Target Market Segmentation (Market segmentation consisting of group of customer being targeted by changes in Product / Service requested in this Business Requirements) | ☐ HVC ☐ Non HVC ☐ SME ☐ Corporate ☐ Governance ☒ Targeted segment, please specify: Repeat customers of the retail store (2+ purchases in the trailing 12 months); the program itself further tiers members into Bronze/Silver/Gold based on spend |
| --- | --- |
| Subscriber Eligibility | ☐ Telkomsel Customer ☐ Telkomsel Employee ☒ Others, please specify: All enrolled members of the loyalty program (registered in-store or online) |
| Brand Eligibility | ☐ SimPATI ☐ AS ☐ Loop ☐ HALO ☐ ByU ☒ Others, please specify: Not applicable — single-retailer program, not a multi-brand product |
| Channel Eligibility | ☒ Self service channel ☐ Assisted channel ☐ UMB, please specify ADN ☐ SMS, please specify ADN ☒ Web, please specify: Online enrollment via the storefront account-creation flow ☒ Walk-in, please specify: In-store enrollment at POS checkout ☐ Call-in, please specify ☐ Mobile Apps, please specify ☐ 3rd Party Channel, please specify |
| Partner Eligibility | ☐ Authorized Dealer ☐ Sales Force ☐ Outlet & Reseller ☐ Modern Channel ☒ Others, please specify: Not applicable — single retailer, no dealer/partner network |
| Area Coverage | ☒ National-wide ☐ Selected Area, please specify: |
| Product / Service Terms and Conditions | Customer restriction / limitation to purchase / register this product / service (if any): None — enrollment is open to all customers of the retail store, guest or existing account holder, at no cost. Eligible time period for customer to purchase / register this Product / Service (if any): Not time-limited — enrollment available on an ongoing basis from commercial launch (November 16, 2026) onward. Product / Service compatibility and correlation with other Product / Service (if any): Operates alongside the existing checkout and payment flow; redeemed points are applied as a standard point-of-sale discount with no conflict with other promotions. |

## 3.3 Business Process

### 3.3.1 Business Process Impact

- Existing process: there is no loyalty or rewards mechanism today; repeat customers receive no recognition beyond ordinary service.

- Changed process: store staff enroll customers at checkout (in-store or online); points and tier status are tracked and displayed automatically; Marketing manages birthday-messaging content and tier-benefit communications; Finance monitors the points liability through a new standing report (3.5).

### 3.3.2 Description

- A customer enrolls in-store at POS or online, providing name, email, phone, and optional birthdate.

- Each qualifying purchase automatically earns points at the member's current tier rate (BR-01, BR-02).

- Trailing 12-month qualifying spend is recalculated after each purchase, automatically upgrading the member's tier when a threshold is crossed.

- At checkout, the member may redeem accumulated points in $5 increments against the purchase total (BR-03).

- On the first day of the member's birthday month, the system automatically credits the birthday bonus and sends the birthday greeting (BR-05).

- If an account has no qualifying activity for 18 consecutive months, its points expire, with an email notice sent 30 days in advance (BR-04).

### 3.3.3 Security

- Enrollment data (name, email, phone, birthdate) is stored securely with access restricted to authorized staff roles.

- Birthdate is collected solely to support the birthday bonus (BR-05) and is not used for other marketing purposes without separate, explicit customer consent; members may decline to provide it and remain enrolled without the birthday benefit.

- Members may request a copy of, or deletion of, their loyalty-program data in line with the business's data-privacy policy.

### 3.3.4 Organization and Policy

Marketing owns program design, birthday-messaging content, and tier-benefit communications. Finance owns the points-liability estimate and the monthly breakage/liability reporting cadence (3.5). Store Operations owns staff training on the enrollment process and redemption rules. IT/Systems owns the points-ledger integration with the POS and online storefront.

### 3.3.5 Service Delivery Plan

The program is delivered through an always-on points-ledger system integrated with the POS and online storefront, so that earning and redemption happen automatically at the time of purchase with no manual staff calculation. Enrollment is available in-store at checkout and via the online storefront's account-creation flow. Members view their balance, tier, and progress on the POS receipt/screen at checkout and through an online account portal. Birthday bonuses and greetings (BR-05) are triggered automatically by a scheduled monthly job with no manual intervention required.

## 3.4 Complain Handling

Members disputing a point balance, tier status, or a birthday bonus not received can raise a ticket through the existing Customer Support channel, tagged “Loyalty Program Issue.” Tickets are reviewed against the transaction log (BR-07), acknowledged within 4 business hours, and resolved within 3 business days; balance corrections with an accounting impact require Finance sign-off before being applied.

## 3.5 Reporting

- Loyalty Program Performance Report: a monthly report distributed to Marketing and the Owner, showing enrollment count, tier distribution, redemption rate, and enrolled-member visit frequency and transaction value versus the targets in Section 2.1.

- Points Liability Report: a monthly report distributed to Finance, showing total outstanding (unexpired) point balance across all members converted to dollar liability value, benchmarked against the modeled figures in Table 2.1.

- Birthday Engagement Report: a monthly report distributed to Marketing, showing birthday bonuses issued and the redemption rate of birthday-bonus points within 60 days, to gauge the feature's effectiveness.

## 3.6 Monitoring

The points-ledger system is monitored continuously. An alert is sent to IT/Systems support if the point-earning or redemption process fails, or if a discrepancy between the ledger and POS/online transaction totals exceeds a 0.5% variance in any 24-hour period.

## 3.7 Settlement Plan

Not applicable — no external financial settlement (e.g., with a payment processor or partner merchant) is involved. Redeemed points are applied as a standard point-of-sale discount within the existing payment flow, with no separate settlement mechanism required.

## 3.8 Assumptions and Dependencies

- Assumes the current POS and online storefront systems can support a real-time points-ledger integration; to be confirmed by IT/Systems during technical design.

- Assumes Finance can establish a breakage-rate and liability estimate for outstanding points compliant with applicable revenue-recognition standards; to be confirmed with Finance/Accounting during design.

- Assumes the customer figures in Table 1.1 (6,400 active customers, 2,240 repeat customers) remain representative through the program's first year.

- Assumes 70% of repeat customers enroll in Year 1, the basis for the calculation in 2.2; actual enrollment will be tracked via the Loyalty Program Performance Report (3.5) and may differ.

- Assumes members will voluntarily provide accurate birthdate information at enrollment for the birthday bonus (BR-05) to function; the field is optional, and members who omit it will not receive the birthday benefit until it is provided.

- Assumes the $5-increment redemption rule (BR-03) does not require a change to the POS's existing discount-application capability; to be confirmed by IT/Systems and the POS vendor.

- The rollout dates and enrollment targets in Section 4 are planning assumptions pending final confirmation from Marketing and Store Operations leadership.

# CHAPTER IV

# RELEASE PLAN

## 4.1 Target Ready for Service

November 9, 2026 — completion of POS/online points-ledger integration and staff training.

## 4.2 Commercial Launch

November 16, 2026 — customer enrollment opens store-wide and online, supported by an in-store sign-up prompt and an email announcement to the existing customer list.

## 4.3 Internal Socialization Plan

Store staff will be trained during the week of November 2, 2026 on the enrollment process, tier structure, and redemption rules. Marketing and Finance will align on birthday-messaging content and the points-liability reporting cadence during the same week.

## 4.4 Rollout Scenario

- Soft Launch: November 16–30, 2026 — direct email invitation to the 2,240 existing repeat customers identified in Table 1.1, to validate enrollment flow and point-earning accuracy before wider exposure.

- Full Public Launch: December 1, 2026 — in-store sign-up prompts extended to all customers, alongside continued online enrollment.

# CHAPTER V

# RETIREMENT PLAN & SIGNOFF

## 5.1 Product / Service Retirement Plan

No retirement plan applies at this time; this is a net-new customer-facing program with no predecessor to retire. Should the program be discontinued at some point in the future, member point balances would require a defined wind-down window (e.g., advance notice followed by a final redemption period) before deactivation; the specific terms of any such wind-down would be defined at the time a retirement decision is made.

## 5.2 Document Signoff

By signing this document, the stakeholders below confirm their agreement with the scope, business requirements, and workflow defined in this Business Requirements Document (BRD).

Table 5.1  Document Signoff Matrix

| Role | Name | Title | Status | Date |
| --- | --- | --- | --- | --- |
| Business Owner |  | Owner | Pending Approval |  |
| Marketing Lead |  | Marketing Manager | Pending Approval |  |
| Finance Lead |  | Finance Manager | Pending Approval |  |
| IT / Systems Lead |  | IT Manager | Pending Approval |  |
| Store Operations Lead |  | Store Manager | Pending Approval |  |